Procedure

Management Improvement Planning

[Enter Project Name]

| Document Number | Revision | Date |
| --- | --- | --- |
| RTPR-HSE-PRO-XXXX | Rev 0 | 30/06/2026 |

| Status | Name | Position | Signature |
| --- | --- | --- | --- |
| Originator | Ashleigh Phillips | [External] HSES Industry Partners |  |
| Reviewed | Kirsten Snyman | Snr Manager, CSP RioProjects |  |
| Reviewed | Matt Moroz | Snr Manager, HSES RioProjects |  |
| Approved | Greg Doyle | Vice President HSESC, SD&T |  |

Contents

0	How to Use This Document	3

0.1	Purpose of This Template	3

0.2	How This Document is Structured	3

0.3	Step-by-Step Completion Instructions	3

0.4	Pre-Issue Checklist	4

0.5	Document Relationships	4

1	Heading	6

Heading

INSTRUCTION: Read, action and delete this box before this procedure is issued. Delete the entire Section 0 before this document is submitted for review or approval. It must not appear in any approved version of this procedure.

0  How to Use This Document

This section explains the purpose of the template, how it is structured, the sequence for completing it and the checks required before it is issued. It must be read in full before any section of this document is completed. Delete Section 0 in its entirety before issue.

0.1  Purpose of This Template

This template supports the preparation of a project-specific Management Improvement Planning Procedure for projects delivered under an Owner-Led model. Under this model, Rio Tinto directly manages all project activities, and this procedure applies to all personnel on the project, including Rio Tinto staff and all contractor organisations.

This template is provided as a 90% draft. Fixed content reflects the minimum Rio Tinto requirement and must not be reduced. The remaining 10% covers role names, register locations, schedules and project-specific triggers, and must be completed by the project team before issue.

0.2  How This Document is Structured

This document contains four content types:

Fixed content is plain black text reflecting minimum Rio Tinto requirements. Fixed content must not be reduced, deleted or overridden.

[INSERT: placeholder text] appears in blue bold. Each placeholder must be replaced with accurate, project-specific information before issue.

Orange text marks specific who, what, when, or how detail included as a best practice suggestion. The project team may retain, modify, or replace orange detail.

0.3  Pre-Issue Checklist

Before submitting this document for review or approval, confirm all items below are complete, then delete this checklist together with the rest of Section 0.

| Check | Complete? |
| --- | --- |
| Cover page is complete including document number, revision, date and signatories | ☐ |
| All [INSERT:] placeholder text has been replaced with project-specific information | ☐ |
| All instruction boxes have been read, actioned and deleted | ☐ |
| All role titles match the actual project organisational structure | ☐ |
| All system and register locations are confirmed and inserted | ☐ |
| All workshop and meeting dates are confirmed against the project programme | ☐ |
| Related procedures in the References section are issued or being issued concurrently | ☐ |
| Section 17 (Source Requirements Traceability) will be deleted before final issue | ☐ |
| Section 16 (Project Localisation Edits) has been populated with all changes made during preparation | ☐ |
| Section 0 has been deleted in its entirety | ☐ |

1  Purpose and Scope

This section defines the purpose of this procedure, the project lifecycle phases within scope, and the obligations it establishes from project Execution through to Handover.

1.1  Purpose of This Document

This section states the purpose of this procedure and the requirements it establishes for the project.

This procedure defines how the owner-led project analyses HSESC performance, identifies improvement opportunities across all domains, develops targeted improvement plans, and tracks actions to closure. Continuous improvement is not optional in this management system — it is a core performance expectation against which the project will be assessed.

1.2  Scope of This Document

This section defines which activities and lifecycle phases are governed by this document.

This procedure applies to all Rio Tinto project personnel and all contractor organisations performing work under an Owner-Led project. It governs management improvement planning from project Execution through to Handover.

[INSERT: scope qualifications] — note any activities, phases, or locations excluded from this procedure's scope

2  Roles and Responsibilities

This section defines the responsibilities for all project roles relevant to this procedure, covering the Rio Tinto project team and all contractor organisations. Responsibilities are aligned to governance, oversight, assessment execution, reporting, and control verification.

| Responsibilities | Company | Contractor | Section |
| --- | --- | --- | --- |
| Project Management |  |  |  |
| Holds overall accountability for project compliance with this procedure and approves this procedure and any material amendment. | ✓ |  |  |
| Accepts residual risk at the highest risk class level and authorises continuation where escalation is required. | ✓ |  |  |
| [INSERT: add further responsibilities as required] |  |  |  |
| HSE/CSP Management |  |  |  |
| Maintains and implements this procedure and confirms all activities meet its requirements before work proceeds. | ✓ | ✓ |  |
| Reviews and approves all required assessments, plans, and registers produced under this procedure. | ✓ | ✓ |  |
| Reports performance against this procedure at the agreed project HSESC performance meeting. | ✓ | ✓ |  |
| Reviews performance data, identifies trends, and incorporates systemic findings into corrective action programmes. | ✓ | ✓ |  |
| [INSERT: add further responsibilities as required] |  |  |  |
| Frontline Supervision |  |  |  |
| Ensures work crew compliance with this procedure before and during all relevant task executions. | ✓ | ✓ |  |
| Stops work when the requirements of this procedure cannot be met and notifies the HSESC Manager. | ✓ | ✓ |  |
| Confirms all personnel under their supervision are trained and competent before commencing relevant activities. | ✓ | ✓ |  |
| [INSERT: add further responsibilities as required] |  |  |  |
| All Project Personnel / Workers |  |  |  |
| Complies with the requirements of this procedure in all relevant work activities. | ✓ | ✓ |  |
| Reports any non-compliance with this procedure immediately to their supervisor. | ✓ | ✓ |  |
| [INSERT: add further responsibilities as required] |  |  |  |

3  Purpose and Scope

This section states the purpose of this procedure, the management improvement domains it governs, and the project lifecycle phases within scope.

3.1  Purpose of This Document

This section defines what this procedure establishes, the requirements it owns, and how it connects to related project procedures.

This procedure meets the following purpose requirements:

This procedure governs the management improvement planning activities for:

HSESC performance reviews across project phases, including minimum content and frequency.

The HSESC KPI framework, including minimum leading and lagging indicators and reporting intervals.

Corrective and preventive action recording, tracking, severity classification, and closeout.

Lessons learned capture, sharing, and incorporation into project HSESC documents.

This procedure does not reproduce the governance structure for the HSESC Leadership Team, which is defined in RTPR-HSE-PRO-0003. It does not reproduce incident investigation requirements, which are defined in RTPR-HSE-PRO-0009. Monitoring data inputs are governed by RTPR-HSE-PRO-0042 and audit finding inputs by RTPR-HSE-PRO-0044. The distinction between the operational performance review defined in this procedure and the formal management review process is defined in RTPR-HSE-PRO-0045.

3.2  Scope of This Document

This section defines which project phases, HSESC domains, and improvement activities are governed by this document.

This procedure applies the following scope requirements:

This procedure applies across the following project lifecycle phases:

Pre-mobilisation: establishment of KPI targets, performance review schedule, and action tracking register.

Execution: quarterly performance reviews, monthly KPI reporting, and continuous corrective action management.

Commissioning Readiness: a dedicated performance review confirming HSESC system status before commissioning activities commence.

End of Contract: a final performance review capturing lessons learned and confirming closeout of all outstanding actions.

This procedure applies to the Rio Tinto project team and all contractor organisations on the project. All contractor organisations are subject to the same performance review, KPI reporting, corrective action, and lessons learned requirements defined in this procedure.

4  HSESC Performance Reviews

This section defines the performance review schedule across project phases, minimum content requirements, and how review outputs are captured and shared.

4.1  Performance Review Schedule

This section defines when performance reviews are conducted, who convenes them, and the project-specific schedule relative to programme phases.

The HSESC Manager convenes performance reviews at the following points in the project lifecycle, using the HSESC Leadership Team as the review governance body in accordance with RTPR-HSE-PRO-0003:

The minimum review frequency across project phases is:

Pre-mobilisation: one review confirming HSESC system readiness, KPI targets, and action register initialisation before site mobilisation.

Execution: quarterly reviews conducted throughout the execution phase, with the first review completed within 90 days of mobilisation.

Commissioning Readiness: one review conducted before commissioning activities commence, confirming HSESC system status and outstanding action closeout.

End of Contract: one final review capturing lessons learned, confirming all actions are closed, and documenting performance outcomes for handover.

The project performance review schedule is confirmed before mobilisation and documented below. Dates are expressed relative to project programme milestones so the schedule remains valid if the programme is revised.

Table 1: Project HSESC Performance Review Schedule

| Review Type | Trigger / Timing | Scheduled Date or Programme Reference | Convened By |
| --- | --- | --- | --- |
| Pre-mobilisation Review | Before first site mobilisation | [INSERT: date or programme milestone reference] | HSESC Manager |
| Quarterly Execution Review 1 | 90 days after mobilisation | [INSERT: date or programme milestone reference] | HSESC Manager |
| Quarterly Execution Review 2 | 180 days after mobilisation | [INSERT: date or programme milestone reference] | HSESC Manager |
| Quarterly Execution Review 3 | 270 days after mobilisation | [INSERT: date or programme milestone reference] | HSESC Manager |
| [INSERT: additional quarterly reviews] | [INSERT: timing] | [INSERT: date or programme milestone reference] | HSESC Manager |
| Commissioning Readiness Review | Before commissioning activities commence | [INSERT: date or programme milestone reference] | HSESC Manager |
| End of Contract Review | Before contract completion | [INSERT: date or programme milestone reference] | HSESC Manager |

PROJECT COMPLETION REQUIRED: Insert the specific scheduled dates or programme milestone references for each review in Table 1 before this document is issued. Add rows for each additional quarterly review cycle required for the project duration.

4.2  Minimum Review Content

This section defines the minimum content agenda for every HSESC performance review regardless of project phase.

Every HSESC performance review addresses the following minimum content items. The HSESC Manager prepares a review pack covering each item before the review is convened, drawing on data from monitoring activities per RTPR-HSE-PRO-0042, audit findings per RTPR-HSE-PRO-0044, and incident data per RTPR-HSE-PRO-0009:

Minimum content for every performance review includes:

Leading and lagging indicator performance against the project KPI targets defined in Section 3.

Audit findings status, including open findings, overdue actions, and findings closed since the previous review.

Incident trends, including frequency rates, severity distribution, and repeat incident patterns.

Critical Risk Management verification completion rates and any critical risk exposures identified since the previous review.

Safety and Health Management maturity assessment status and progress against improvement targets.

Community feedback, complaints, and the status of community-related actions in the corrective action register.

Environmental performance against targets, including any monitoring exceedances or non-conformances.

Legal compliance status, including any regulatory notifications, inspections, or enforcement actions.

Status of all corrective and preventive actions from the previous review, including overdue items and escalation decisions.

Progress against measurable safety and health targets set for continuous improvement, reported as a standing agenda item at every review.

The review assesses performance data for the elimination of workplace fatalities, serious injuries, and psychosocial hazards. Where performance data indicates a sustained negative trend, the HSESC Manager ensures a documented improvement action is raised and assigned before the review is closed.

The HSESC Manager records the review outcomes, including agreed actions, in the corrective action register within five business days of the review being conducted. The review record is stored in

[INSERT: performance_review_record_location] — Document management system location for performance review records

4.3  Lessons Learned from Performance Reviews

This section defines how performance review outputs are captured as lessons learned and shared across all contractor organisations.

Both positive outcomes and improvement opportunities identified during each performance review are captured as lessons learned. Positive outcomes include controls that performed above expectation, leading indicator targets that were consistently met, and risk treatments that eliminated or substantially reduced a hazard. Improvement opportunities include systemic gaps, recurring findings, and near miss patterns.

The HSESC Manager ensures lessons learned from each performance review are actively shared across all contractor organisations on the project, using the sharing mechanism defined in Section 4.2. Lessons are incorporated into procedures, JHAs, training materials, and risk registers where the lesson identifies a gap in those documents.

5  HSESC Metrics and KPIs

This section defines the HSESC KPI framework, minimum leading and lagging indicators, reporting intervals, and the pre-mobilisation target-setting requirement.

5.1  KPI Framework Requirements

This section defines the structure of the project KPI framework and the requirements that apply to all indicators.

The project defines and maintains a suite of HSESC KPIs comprising both leading indicators and lagging indicators. All KPIs are clear, specific, and measurable. KPIs are reported to

[INSERT: project_authority_for_kpi_reporting] — Name of the relevant project authority to whom KPIs are reported (e.g., Project Director, Rio Tinto Project Sponsor)

at the intervals defined in Table 2. KPI data is used to assess the effectiveness of HSESC management controls across the project lifecycle, to monitor progress toward the elimination of fatalities and serious injuries, and to identify systemic improvement priorities for corrective action.

The monthly HSESC Contractor Report is submitted no later than the first Friday of each month, using the Company-approved template. The content of the monthly report is agreed with the Company before the first submission. The report may be submitted as a standalone document or as part of an aligned project reporting framework.

KPIs include quantitative indicators of environmental and social performance that can be monitored consistently over the project lifecycle. These indicators are defined before site mobilisation and maintained without revision to methodology for the life of the project, so that trend analysis remains valid.

5.2  Minimum Leading and Lagging Indicators

This section defines the minimum indicators and requires the project to set numerical targets before mobilisation.

The project defines its minimum leading and lagging KPI targets before site mobilisation. The targets in Table 2 are project performance commitments. All contractor organisations are required to report against these targets at the intervals specified.

PROJECT COMPLETION REQUIRED: Insert the numerical project targets for all leading and lagging indicators in Table 2 before this document is issued. The indicator names in the table are the minimum required set. Additional project-specific indicators may be added by inserting rows. Targets must be agreed with the Company before the first monthly report submission.

Table 2: Minimum HSESC KPI Targets — Leading and Lagging Indicators

| Indicator | Type | Unit of Measure | Project Target | Reporting Interval |
| --- | --- | --- | --- | --- |
| CRM verification completion rate | Leading | % of scheduled verifications completed | [INSERT: target %] | Monthly |
| Pre-start meeting completion rate | Leading | % of scheduled pre-start meetings completed | [INSERT: target %] | Monthly |
| Hazard observation rate | Leading | Observations per 100 workers per month | [INSERT: target rate] | Monthly |
| Training completion rate | Leading | % of required training completed on time | [INSERT: target %] | Monthly |
| Workplace inspection completion rate | Leading | % of scheduled inspections completed | [INSERT: target %] | Monthly |
| Total Recordable Injury Frequency Rate (TRIFR) | Lagging | Per million hours worked | [INSERT: target rate] | Monthly |
| Lost Time Injury Frequency Rate (LTIFR) | Lagging | Per million hours worked | [INSERT: target rate] | Monthly |
| High Potential Incident (HPI) count | Lagging | Number of HPIs | [INSERT: target] | Monthly |
| Environmental non-conformance count | Lagging | Number of non-conformances | [INSERT: target] | Monthly |
| Community complaints resolved within agreed timeframe | Lagging | % of complaints resolved on time | [INSERT: target %] | Monthly |
| Corrective action closeout rate | Lagging | % of actions closed by due date | [INSERT: target %] | Monthly |
| [INSERT: additional project-specific indicator] | [INSERT: Leading / Lagging] | [INSERT: unit] | [INSERT: target] | [INSERT: interval] |

6  Corrective and Preventive Action

This section defines the process for recording, classifying, tracking, and closing out all corrective and preventive actions across all HSESC domains.

6.1  Action Sources and Register Requirements

This section defines the sources that generate corrective and preventive actions and the register requirements that apply to all actions.

The HSESC Manager maintains a single corrective and preventive action register that captures actions from all sources. All contractor organisations record their actions in the same register. The register is reviewed at each monthly HSESC reporting cycle and at each performance review.

The action register captures corrective and preventive actions arising from:

Audit findings from the project audit program per RTPR-HSE-PRO-0044.

Workplace inspections and verification activities.

Incident investigations and near miss reports — report all incidents and near misses per project requirements, refer RTPR-HSE-PRO-0009.

Hazard observations submitted by any project personnel.

Management of Change assessments.

Community engagement processes, complaints, and incidents or events affecting the community.

Performance review outcomes and KPI trend analysis.

Monitoring exceedances and environmental non-conformances per RTPR-HSE-PRO-0042.

Community-related actions from engagement processes, complaints, and community-affecting incidents are tracked and resolved within the same register as all other HSESC corrective actions. Resolution of community-related actions is incorporated into broader risk management and mitigation measures, and community complainants are informed of the resolution outcome in accordance with the project community engagement process.

Each action record in the register includes: a unique action identifier; the source event or finding; the severity classification; the assigned owner by role; the due date; the current status; the date closed; and evidence of effectiveness verification before closure. The register is stored in

[INSERT: action_register_location] — System or document location where the corrective and preventive action register is maintained

6.2  Severity Classification

This section defines the three-tier severity classification applied to all corrective and preventive actions.

Every action is assigned a severity classification of High, Medium, or Low at the time of recording. The severity classification determines the maximum allowable timeframe for implementation and the level of oversight required for closeout. Corrective actions are implemented within timeframes proportionate to the severity of the finding.

PROJECT COMPLETION REQUIRED: Insert the project-specific severity classification thresholds in Table 3 before this document is issued. The thresholds below are provided as suggested defaults and may be retained, modified, or replaced to suit the project context.

Table 3: Corrective and Preventive Action Severity Classification

| Severity | Classification Criteria | Maximum Implementation Timeframe | Closeout Authorised By |
| --- | --- | --- | --- |
| High | [INSERT: project-specific criteria — e.g., potential for fatality or serious injury; critical risk barrier failure; regulatory non-compliance; community impact requiring external notification] | [INSERT: e.g., 14 calendar days] | [INSERT: e.g., HSESC Manager with Project Director concurrence] |
| Medium | [INSERT: project-specific criteria — e.g., potential for recordable injury; audit major finding; repeated minor non-conformance; environmental exceedance without regulatory trigger] | [INSERT: e.g., 30 calendar days] | [INSERT: e.g., HSESC Manager] |
| Low | [INSERT: project-specific criteria — e.g., administrative gap; minor observation; first-occurrence housekeeping finding; low-consequence near miss] | [INSERT: e.g., 60 calendar days] | [INSERT: e.g., HSESC Advisor or Superintendent] |

The HSESC Manager produces a monthly action closeout report summarising the number of actions by severity, status, and source. Overdue High severity actions are escalated to

[INSERT: escalation_authority_for_overdue_high_actions] — Role to whom overdue High severity actions are escalated (e.g., Project Director, Rio Tinto Project Sponsor)

within two business days of the due date being exceeded.

6.3  Effectiveness Verification and Closure

This section defines how action effectiveness is verified before an action is formally closed in the register.

No action is formally closed in the register without verified evidence that the corrective or preventive action has been implemented and is effective. The level of verification is proportionate to the severity classification of the action.

Effectiveness verification requirements by severity are:

High: independent verification by the HSESC Manager or delegate through a documented site inspection or re-audit of the finding before closure.

Medium: verification by the relevant Superintendent or HSESC Advisor through documented evidence such as a photograph, updated procedure, or inspection record.

Low: verification by the action owner through self-certification with supporting evidence attached to the action record.

The HSESC team uses data from the corrective action register alongside inspection findings, near miss reports, hazard observations, incident data, and leading KPI trends to identify systemic programme deficiencies. Improvement efforts are directed at root causes rather than individual events. Where systemic deficiencies are identified, the HSESC Manager raises a programme-level corrective action addressing the root cause and assigns it to the relevant process owner.

7  Lessons Learned and Continuous Improvement

This section defines how lessons learned are captured from all HSESC events and activities, shared across the project, and incorporated into project documents.

7.1  Lessons Learned Capture

This section defines the sources from which lessons are captured and the minimum content required for each lesson learned record.

The HSESC Manager maintains a lessons learned register for the project. Lessons are captured from all significant HSESC events and review activities throughout the project lifecycle.

Lessons learned are captured from the following sources as a minimum:

Incident investigations and near miss reports — refer RTPR-HSE-PRO-0009 for investigation requirements.

Audit findings and audit close-out outcomes — refer RTPR-HSE-PRO-0044.

Workplace inspections and hazard observation trends.

Performance reviews, including both positive outcomes and improvement opportunities.

Adaptive management actions triggered by unexpected impacts, changed conditions, or monitoring exceedances — refer RTPR-HSE-PRO-0042.

Each lesson learned record includes: a description of the event or observation; the root cause or contributing factor identified; the lesson derived; the recommended change to a procedure, JHA, training material, or risk register; the document updated; and the date the update was confirmed. Adaptive management actions are recorded and tracked to verify their effectiveness before the lesson is considered closed.

7.2  Lessons Learned Sharing

This section defines how lessons learned are shared across all contractor organisations and incorporated into project documents.

The HSESC Manager ensures all lessons learned are actively shared across all contractor organisations on the project. Sharing is not limited to the originating contractor. The sharing mechanism for this project is defined below.

PROJECT COMPLETION REQUIRED: Define the lessons learned sharing mechanism for this project. The procedure requires active sharing across all contractor organisations — the project must define the method (e.g., toolbox talk distribution, HSESC Coordination Meeting agenda item, project intranet portal, email distribution to all contractor HSESC representatives). Insert the mechanism and responsible role below.

The lessons learned sharing mechanism for this project is:

[INSERT: lessons_learned_sharing_mechanism] — Define the specific method by which lessons are shared with all contractor organisations (e.g., monthly HSESC Coordination Meeting standing agenda item; distribution of a lessons learned bulletin to all contractor HSESC representatives within 5 business days of capture; posting to the project HSESC portal)

The HSESC Manager confirms that each shared lesson is incorporated into the relevant project document within

[INSERT: document_update_timeframe_for_lessons] — Timeframe within which affected procedures, JHAs, training materials, or risk registers must be updated following a lesson learned (e.g., 20 business days of the lesson being shared)

of the lesson being shared. The relevant document owner confirms the update and records the revision in the lessons learned register. All contractor organisations confirm at the next performance review that shared lessons have been applied within their own work group procedures and training materials.

8  Definitions and Acronyms

The following terms are used throughout this procedure. Where a term is also used in other project HSESC procedures, the definition below applies consistently across the system.

| Term | Definition |
| --- | --- |
| HSESC | Health, Safety, Environment, and Social, Cultural — the integrated discipline framework governing all related risks, obligations, and performance requirements on Rio Tinto owner-led projects. |
| HSESCLT | HSESC Leadership Team — the senior governance body responsible for overseeing HSESC performance, directing improvement planning, and endorsing corrective and preventive actions across the project. |
| KPI | Key Performance Indicator — a quantifiable measure used to evaluate the effectiveness of HSESC management activities against defined targets and objectives. |
| MIP | Management Improvement Plan — a structured action plan that consolidates corrective and preventive actions arising from performance reviews, audits, incident investigations, monitoring data, and lessons learned activities. |
| CAPA | Corrective and Preventive Action — a systematic process for identifying root causes of nonconformances or deficiencies and implementing actions to eliminate recurrence (corrective) or prevent occurrence (preventive). |
| PRO | Procedure — a documented set of instructions that specifies the manner in which an activity or process is to be carried out within the HSESC management system. |
| RT | Rio Tinto — the parent organisation whose standards, frameworks, and governance requirements apply to all owner-led projects covered by this management system. |
| RTPR | Rio Tinto Project — the designation prefix used for documents, procedures, and references specific to a Rio Tinto owner-led project context. |
| OFI | Opportunity for Improvement — an observation or recommendation that identifies a potential enhancement to HSESC performance, systems, or processes that does not constitute a nonconformance but may be actioned through the improvement planning process. |
| NCR | Non-Conformance Report — a formal record documenting a failure to meet a specified HSESC requirement, standard, or procedure, which triggers the corrective action process. |
| LFI | Learning from Incidents — the structured process of capturing, analysing, and communicating lessons derived from incident investigations to prevent recurrence across the project and broader organisation. |
| MS | Management System — the integrated set of policies, procedures, plans, and processes used to direct and control HSESC activities and performance on the project. |
| HSE | Health, Safety, and Environment — the core disciplines encompassed within the broader HSESC framework, covering occupational health, safety management, and environmental compliance. |
| [INSERT: add project-specific terms] | [INSERT: definition] |

9  References and Source Information

This section lists the internal and external documents this procedure relies on. This section remains in the procedure once published. Where a referenced document is updated, this procedure is reviewed to confirm the reference remains current.

| Document | Reference | Type |
| --- | --- | --- |
| Organisational Resources Procedure | RTPR-HSE-PRO-0003 | Internal procedure |
| Incident Management Procedure | RTPR-HSE-PRO-0009 | Internal procedure |
| Monitoring Procedure | RTPR-HSE-PRO-0042 | Internal procedure |
| Auditing Procedure | RTPR-HSE-PRO-0044 | Internal procedure |
| Management Review Procedure | RTPR-HSE-PRO-0045 | Internal procedure |
| Rio Tinto Risk Management Standard | RT Risk Management Standard | External RT |
| Rio Tinto Risk Management Standard — Appendix C, Section C-1 | RT Risk Management Standard Appendix C C-1 | External RT |
| ISO 45001 — Occupational Health and Safety Management Systems — Requirements with Guidance for Use | ISO 45001:2018 | External framework |
| ISO 14001 — Environmental Management Systems — Requirements with Guidance for Use | ISO 14001:2015 | External framework |
| ISO 9001 — Quality Management Systems — Requirements | ISO 9001:2015 | External framework |
| [INSERT: further referenced document, where applicable] | [INSERT: reference] | [INSERT: type] |

10  Project Localisation Edits

This section captures the project-specific edits made to this document during preparation. This section stays in the document once published and is updated at each document revision. Record all additions, deletions, and wording changes from the original template.

Records of wording changes

| Description of the Change | Section |
| --- | --- |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |

Records of new content additions

| Description of the Change | Section |
| --- | --- |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |

Records of content removal

| Description of the Change | Section |
| --- | --- |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |

REMOVABLE SECTION — Source Requirements Traceability. Delete this entire section before the document is issued for approval. It must not appear in any approved version of this document. Table A records requirements addressed in this procedure. Table B records requirements not fully addressed, with written justification for each.

11  Source Requirements Traceability (DELETE BEFORE ISSUE)

11.1  Requirements Addressed in This Procedure

| Section | Source | Requirement | Status |
| --- | --- | --- | --- |
| [INSERT: section] | Appendix C C-1 §40.2 | Requires HSESC performance reviews at defined project phase intervals with specified minimum content including leading and lagging indicators, audit findings, incident trends, CRM performance, and lessons learned sharing across all contractor organisations. | Full |
| [INSERT: section] | Appendix C C-1 §41.3 | Requires a suite of agreed HSESC KPIs covering both leading and lagging indicators, reported to the relevant project authority at agreed intervals. | Full |
| [INSERT: section] | Appendix C C-1 §41.1 | Requires a process for recording, tracking, and closing out all corrective and preventive actions with severity ranking, assigned owners, due dates, and monthly closeout reports. | Full |
| [INSERT: section] | Appendix C C-1 §41.2 | Requires lessons learned from incidents, investigations, near misses, audits, and inspections to be captured, shared across all contractor organisations, and incorporated into procedures, JHAs, training materials, and risk registers. | Full |
| [INSERT: section] | Appendix C C-1 §41.1.7 | Requires the action tracking register to include actions from community engagement processes and community-affecting incidents, tracked and resolved within the same system as all other HSESC corrective actions. | Full |
| [INSERT: section] | Appendix C C-8 §1.0.1 | Requires the monthly HSESC Contractor Report to be submitted no later than the first Friday of each month using the Company-approved template, with content agreed before first submission. | Full |
| [INSERT: section] | TSM Safe, Healthy and Respectful Workplaces Protocol, Indicator SH2 | Requires measurable safety and health targets to be set and monitored for continuous improvement, with progress reported as a core component of each performance review. | Full |
| [INSERT: section] | ICMM Principle 5, Performance Expectation 5.1 | Requires continuous monitoring of performance against goals for elimination of workplace fatalities, serious injuries, and psychosocial hazards, with performance data used to drive documented improvement actions. | Full |
| [INSERT: section] | IFC PS1 §22 | Requires definition of quantitative indicators of environmental and social performance that can be monitored consistently over the project lifecycle to assess the effectiveness of management controls. | Full |
| [INSERT: section] | IFC PS1 §11 | Requires corrective actions to be implemented within timeframes proportionate to finding severity and their effectiveness to be verified before formal closure. | Full |
| [INSERT: section] | IFC PS1 §7 | Requires adaptive management actions triggered by unexpected impacts, changed conditions, or monitoring exceedances to be recorded and tracked to verify effectiveness. | Full |
| [INSERT: section] | OSHA RP 2016 – Program Evaluation and Improvement | Requires use of multiple data sources to identify systemic programme deficiencies and direct improvement efforts at root causes rather than individual events. | Full |

11.2  Requirements Not Fully Addressed in This Procedure

List any requirements from the external sources above that are not fully addressed in this document, with a specific written justification for each. Acceptable justifications: (a) the requirement is owned by a named standalone procedure cross-referenced here; (b) excluded by a specific business decision endorsed by project leadership, named here; or (c) addressed through an operational control outside this document, identified here.

| Requirement Not Covered | Source | Justification |
| --- | --- | --- |
| [INSERT: description of requirement not covered] | [INSERT: source and clause] | [INSERT: specific written justification] |