Procedure

HSESC Risk Management

[Enter Project Name]

| Document Number | Revision | Date |
| --- | --- | --- |
| RTPR-HSE-PRO-XXXX | Rev 0 | 30/06/2026 |

| Status | Name | Position | Signature |
| --- | --- | --- | --- |
| Originator | Ashleigh Phillips | [External] HSES Industry Partners |  |
| Reviewed | Kirsten Snyman | Snr Manager, CSP RioProjects |  |
| Reviewed | Matt Moroz | Snr Manager, HSES RioProjects |  |
| Approved | Greg Doyle | Vice President HSESC, SD&T |  |

Contents

0	How to Use This Document	4

0.1	Purpose of This Template	4

0.2	How This Document is Structured	4

0.3	Pre-Issue Checklist	4

1	Purpose and Scope	5

1.1	Purpose of This Document	5

1.2	Scope of This Document	5

1.3	Risk Management Framework	5

2	Roles and Responsibilities	6

3	Hazard Identification and Risk Analysis	8

3.1	Level 1: Workface Assessment Tools	8

3.1.1	Safe Work Method Statement (SWMs)	8

3.1.2	Job Hazard Analysis (JHA)	8

3.1.3	Take 5	9

3.2	Level 2: Formal Project Assessment Tools	9

3.2.1	HAZID Workshops	9

3.2.2	Level 2 Risk Assessment	10

3.3	Supporting Programs	10

3.3.1	Critical Risk Management Program	10

3.3.2	Hazard Observation Program	11

4	Risk Rating and Analysis Criteria	11

4.1	5x5 Risk Matrix	11

4.2	Maximum Reasonable Outcome (MRO)	12

5	Risk Treatment and Control Selection	12

5.1	Hierarchy of Controls	12

5.2	Minimum Control Standards	13

5.3	As Low As Reasonably Practicable (ALARP) Application	13

6	Risk Authority and Escalation	14

6.1	Risk Authority and Acceptance	14

6.2	Risk Ownership	14

6.3	Risk Escalation	14

6.4	Control Failure Response	15

7	Project-Specific HSESC Risk Register	15

7.1	Register Purpose and Scope	15

7.2	Register Location and Format	15

7.3	Register Maintenance	16

7.4	Risk Register Communication	16

7.5	Risk Record/ Register Closure	16

8	Permit to Work	16

9	HSESC Issue Resolution	17

10	Commissioning and Handover Safety	17

11	Simultaneous Operations (SIMOPS)	17

11.1	SIMOPS Identification and Planning	18

11.2	SIMOPS Matrix	18

11.3	SIMOPS During Commissioning	18

12	Fatality Prevention Programme (FPP)	19

12.1	FPP Requirements	19

12.2	FPP Schedule	19

12.3	FPP Roles	19

13	Control Verification	20

13.1	Control Verification	20

14	Definitions and Acronyms	20

15	References and Source Information	21

16	Project Localisation Edits	22

17	Source Requirements Traceability (DELETE BEFORE ISSUE)	23

17.1	Requirements Addressed in This Procedure	23

17.2	Requirements Not Fully Addressed in This Procedure	25

18	Appendix A: HSESC 5x5 Risk Matrix Quick Reference Guide	26

How to Use This Document

This section explains the purpose of the template, how it is structured, the sequence for completing it and the checks required before it is issued. It must be read in full before any section of this document is completed. Delete Section 0 in its entirety before issue.

INSTRUCTION: Read, action and delete this box before this procedure is issued.

This section must be read in full before completing this procedure. Delete the entire Section 0 before this document is issued for review or approval. It must not appear in any approved version of this procedure.

Purpose of This Template

This template supports the preparation of a project-specific HSESC Risk Management Procedure for projects delivered under an Owner-Led model. Under this model, Rio Tinto directly manages all project activities, and this procedure applies to all personnel on the project, including Rio Tinto staff and all contractor organisations.

This template is provided as a 90% draft. Fixed content reflects the minimum Rio Tinto requirement and must not be reduced. The remaining 10% covers role names, register locations, workshop schedules and project-specific triggers, and must be completed by the project team before this document is issued.

How This Document is Structured

This document contains four content types:

Fixed content is plain black text reflecting minimum Rio Tinto requirements. Fixed content must not be reduced, deleted or overridden.

[INSERT: placeholder text] appears in blue bold. Each placeholder must be replaced with accurate, project-specific information before issue.

Orange text marks specific who, what, when, or how detail included as an industry best practice suggestion. The project team may retain, modify, or replace orange detail to suit their own organisational context.

Pre-Issue Checklist

Before submitting this document for review or approval, confirm all items below are complete, then delete this checklist together with the rest of Section 0.

| Check | Complete? |
| --- | --- |
| Cover page is complete including document number, revision, date and signatories | ☐ |
| All [INSERT:] placeholder text has been replaced with project-specific information | ☐ |
| All instruction boxes have been read, actioned and deleted | ☐ |
| The Project 5x5 Risk Matrix in Section 4.1 has been confirmed as the current approved version | ☐ |
| All role titles in Section 2 match the actual project organisational structure | ☐ |
| The Project Risk Register location in Section 7.2 is confirmed | ☐ |
| HAZID workshop dates in Section 3.2.1 are confirmed against the project programme | ☐ |
| The JHA trigger list in Section 3.1.2 has been reviewed and project-specific triggers added if needed | ☐ |
| Hazard observation targets in Section 3.3.2 have been set for this project | ☐ |
| The Pre-Task Hazard Assessment Procedure, RTPR-HSE-PRO-XXXX, has been issued or is being issued concurrently | ☐ |
| Section 0 has been deleted in its entirety | ☐ |

Purpose and Scope

This section defines the purpose of this procedure, the HSESC domains and project lifecycle phases within scope, and the three-tiered risk management framework that applies from project Execution through to Handover.

Purpose of This Document

This section states the purpose of this procedure, the risk management framework it operationalises, and the requirements it establishes for the project from Execution through to Handover.

This procedure meets the following purpose requirements:

This procedure applies the risk assessment methodology defined for the project and supports [INSERT: project name].

This procedure operationalises Rio Tinto Group risk management guidance into a documented, project-specific process for identifying hazards, assessing risk, applying controls and maintaining the project risk register.

This procedure defines the risk management requirements during the project lifecycle phases from Execution to Commissioning and then Handover. It addresses health, safety, environment, security and community risk in one integrated process.

Scope of This Document

This section defines which risk management activities and lifecycle phases are governed by this document, and how this procedure connects to pre-execution risk work already completed.

This procedure applies the following scope requirements:

This procedure governs the Level 1, Level 2 and Level 3 risk processes applied during the execution, commissioning and handover phases.

Risk management activities completed before the execution phase of the project are recorded as project documents and reviewed when a design change, a scope change, a management of change outcome, an incident, or a regulatory change occurs.

The scope of this procedure starts at the point the project enters execution and finishes at project handover or closure. The process that takes over at handover is the operations risk management system at the asset.

Risk Management Framework

This section sets out the three-tiered risk assessment framework, defines when each level applies, and identifies who is responsible for conducting each type of assessment.

| Level | Assessment Type | When is This Applied | Who Conducts It |
| --- | --- | --- | --- |
| Level 1 | Pre-Task Hazard Assessment (PTHA) | Immediately before every task commences, every shift, without exception. Applies to all tasks regardless of risk level. | All workers about to commence the task, led by their supervisor. |
| Level 2 | Qualitative risk analysis | For activities, work packages or project phases with identified HSESC risk. HAZID workshops are completed at project phase gates. | Facilitated workshops with subject matter experts for HAZIDs. |
| Level 3 | Quantitative risk analysis | Where the nature or complexity of a risk warrants a higher level of analytical rigour. Typically applied to major accident events, complex environmental scenarios or high-consequence community impacts. | Qualified specialists engaged for the purpose. |

Risk management on this project is based on sound science and accounts for stakeholder perceptions of risk, consistent with recognised international standards. Community and stakeholder risk perception is an input to risk assessments where the activity has the potential to affect communities or result in reputational impact.

Roles and Responsibilities

This section defines HSESC risk management responsibilities for all project roles, covering the Rio Tinto project team and all contractor organisations. Responsibilities are aligned to governance, oversight, assessment execution, reporting, and control verification.

| Responsibilities | Company | Contractor | Section |
| --- | --- | --- | --- |
| Project Management |  |  |  |
| Holds overall accountability for the project HSESC risk profile and approves this procedure and any material amendment. | ✓ |  | 1 |
| Accepts residual risk at Class IV level and authorises continuation where a Class IV risk is escalated. | ✓ |  | 6 |
| Ensures resourcing is available for risk assessment activity across all project phases. | ✓ |  | 1 |
| Reviews and endorses the project risk register at each project phase gate. | ✓ |  | 7 |
| Authorises return to work following a Class IV control failure, once the control is restored and the HSESC Manager has confirmed the risk is accepted. | ✓ |  | 6 |
| Endorses register closure at project handover and receives the final register from the HSESC Manager. | ✓ |  | 7 |
| [INSERT: add further responsibilities as required] |  |  |  |
| HSE/CSP Management |  |  |  |
| Maintains and implements this procedure and confirms all risk assessments meet its methodology before work proceeds. | ✓ | ✓ | 1 |
| Confirms a Terms of Reference is approved before each HAZID workshop commences; issues workshop reports within 30 days of completion. | ✓ | ✓ | 3 |
| Facilitates Level 2 Risk Assessments for activities with identified HSESC risk; engages specialists where environmental, social, or technical risk is involved. | ✓ | ✓ | 3 |
| Chairs HAZID workshops and ensures a dedicated human-energy interaction node is included in every HAZID. | ✓ | ✓ | 3 |
| Reviews JHAs for activities with a Class III or Class IV residual risk rating before work commences. | ✓ | ✓ | 3 |
| Maintains the project risk register as a live document; updates the register following trigger events and incorporates findings from observations and monitoring. | ✓ | ✓ | 7 |
| Reviews and approves ALARP determinations for Class III and Class IV risks before the risk is accepted and work proceeds. | ✓ | ✓ | 5 |
| Approves risk assessments where the residual risk rating exceeds the project acceptance threshold. | ✓ | ✓ | 6 |
| Reviews hazard observation trends monthly; incorporates systemic findings into the project risk register and reports against targets. | ✓ | ✓ | 3 |
| Manages the CRM verification schedule in Forwood; reports CRM completion rates and corrective action status updates | ✓ | ✓ | 3 |
| Authorises return to work for a Class III or Class IV control failure once the control is restored and reverified. | ✓ | ✓ | 6 |
| Approves register closure and hands the final register to the operations HSESC function at project handover. | ✓ | ✓ | 7 |
| Ensures the project risk register contains the mandatory fields defined in this procedure for every risk record. | ✓ | ✓ | 7 |
| [INSERT: add further responsibilities as required] |  |  |  |
| Frontline Supervision |  |  |  |
| Leads the Level 1 pre-task hazard assessment at the workface before each shift and each new task. | ✓ | ✓ | 3 |
| Ensures a JHA is completed by the work group before any task commences; confirms the JHA and permit are referenced at the pre-start meeting. | ✓ | ✓ | 3 |
| Confirms a SWMS is prepared and communicated to all involved personnel before high-risk construction work commences. | ✓ | ✓ | 3 |
| Initiates a JHA review and revision whenever task conditions change; confirms the revised JHA is communicated before work resumes. | ✓ | ✓ | 3 |
| Stops work when a control fails or a hazard cannot be adequately controlled; notifies the area risk owner and HSESC Manager. | ✓ | ✓ | 6 |
| Confirms stop work authority is applied following a control failure and authorises return to work for Class I and Class II exposures once the control is restored. | ✓ | ✓ | 6 |
| Submits hazard observations at the minimum frequency defined for this role and closes out assigned corrective actions within the defined timeframe. | ✓ | ✓ | 3 |
| Confirms the work team holds the competency required for the task before work commences. | ✓ | ✓ | 3 |
| Escalates Class III risks to the HSESC Manager within 24 hours and Class IV risks immediately. | ✓ | ✓ | 6 |
| [INSERT: add further responsibilities as required] |  |  |  |
| All Project Personnel / Workers |  |  |  |
| Participates in the Level 1 pre-task hazard assessment before each task and again when conditions change. | ✓ | ✓ | 3 |
| Completes a Take 5 before starting any task and confirms JHA controls are present at the workface where a JHA exists. | ✓ | ✓ | 3 |
| Participates in JHAs for tasks where one is required and applies the controls defined in the assessment. | ✓ | ✓ | 3 |
| Reports hazards, near misses, and incidents immediately to their supervisor using the hazard reporting process. | ✓ | ✓ | 3 |
| Does not commence or continue a task where a hazard cannot be adequately controlled and exercises stop work authority without fear of reprisal. | ✓ | ✓ | 6 |
| Submits hazard observations at the minimum frequency defined for this role. | ✓ | ✓ | 3 |
| [INSERT: add further responsibilities as required] |  |  |  |
| [INSERT: add further project roles and their responsibilities] |  |  |  |
| [INSERT: add further responsibilities as required] |  |  |  |

Hazard Identification and Risk Analysis

This section defines the hazard identification and risk analysis processes applied across the three-tiered framework. Level 1 tools are used at the jobfront by the work group immediately before and during work. Level 2 tools are formal facilitated assessments conducted by the HSESC team for project-level or activity-level risk. Supporting programs run continuously across both levels and feed the project risk register.

Level 1: Workface Assessment Tools

Level 1 assessment tools are completed at the jobfront by the work group and their supervisor. They apply to every task, every shift, without exception.

Safe Work Method Statement (SWMs)

This section defines the SWMS requirements for high-risk construction work, including when a SWMS is required, what it must document, and how it is communicated to the work group.

The work supervisor confirms a SWMS is prepared for all high-risk construction work before the work commences.

The SWMS documents each step of the work activity, the hazards associated with each step, and the controls applied, and is recorded using the Safe Work Method Statement Template [INSERT: RTPR-HSE-XXX-XXXX Safe Work Method Statement template].

The work supervisor communicates the SWMS to all personnel involved in the activity at the pre-start briefing before work commences, and confirms all personnel have signed on and understood the controls.

Job Hazard Analysis (JHA)

This section defines the JHA process, the conditions that trigger a JHA, minimum required content, and the pre-start and change management requirements that apply before and during task execution.

The work supervisor ensures a JHA is completed by the work group before any task commences, applying the approved project 5x5 Risk Matrix, using the Jo Hazard Analysis Template [INSERT: RTPR-HSE-XXX-XXXX Job Hazard Analysis Template].

The JHA addresses all task steps, associated hazards, and selected controls across all disciplines, interfaces, and simultaneous activities relevant to the task, to ensure no exposure pathway is missed.

No task commences without a pre-start meeting referencing the relevant JHA and work permit, at which all involved personnel confirm they understand and will apply the controls before work begins. The project Permit to Work system is governed by the Permit to Work Procedure, [INSERT: RTPR-HSE-PRO-XXXX Permit to Work Procedure].

The work group identifies root causes rather than surface hazards when completing the JHA, and selects controls at the highest practicable level of the hierarchy of controls to address each root cause.

The work supervisor initiates a JHA review and revision whenever task conditions change, and confirms the revised JHA is communicated to all personnel before work resumes.

The JHA trigger list for this project defines the specific task categories and work conditions that require a formal JHA before commencement (refer Table 1).

| Task Category or Condition | JHA Required | Notes |
| --- | --- | --- |
| Working at heights above 2 metres | Yes | Refer to Working at Heights Procedure |
| Confined space entry | Yes | Refer to Confined Space Procedure |
| Hot work | Yes | Refer to Hot Work Procedure |
| Lifting operations — non-routine or high-risk | Yes | Refer to Lifting Procedure |
| Isolation of energy sources | Yes | Refer to Isolation Procedure |
| Excavation works | Yes | Refer to Excavation Procedure |
| Work near energised electrical equipment | Yes | Refer to Electrical Safety Procedure |
| New or non-routine tasks not covered by SWMs | Yes | HSESC Advisor to facilitate |
| [INSERT: project-specific task or condition] | [INSERT: Yes / No] | [INSERT: notes] |

Table 1: Project JHA Trigger List.

Take 5

This section defines the Take 5 process as the individual workface hazard check completed by every worker before every task and whenever site conditions change.

Every worker completes a Take 5 before starting any task and again when conditions change, using the approved project Take 5 Form [INSERT: RTPR-HSE-XXX-XXXX Take 5 form], recording identified hazards and the controls applied before proceeding.

All workers report identified hazards to their supervisor immediately using the hazard reporting process and face no disciplinary consequences for raising a safety concern or stopping unsafe work.

Level 2: Formal Project Assessment Tools

Level 2 assessment tools are facilitated by the HSESC team for project-level or activity-level risk that requires structured analysis beyond the workface. They are conducted before the assessed activity commences and outputs are recorded in the project risk register.

HAZID Workshops

This section defines the HAZID workshop process, including the Terms of Reference requirements, participation obligations, scope, human-energy interaction requirements, and reporting timelines.

HAZID workshops are facilitated before Work at site commences and at each project phase gate, with participation from the owner team and contractor personnel holding subject matter expertise appropriate to the workshop scope.

The HSESC Manager confirms a Terms of Reference defining scope, methodology, and node structure is approved before each HAZID workshop commences, using the project ToR Template [INSERT: RTPR-HSE-XXX-XXXX HAZID Terms of Reference template].

The HSESC Manager issues the workshop report to all relevant parties within 30 days of workshop completion and stores it in [INSERT: Document management system].

The HSESC Manager ensures a dedicated node addressing human-energy interactions is included in every HAZID, to systematically identify and assess the primary source of construction fatalities on this project.

The HSESC Manager confirms HAZID outputs are captured in the project Risk Register, [INSERT: RTPR-HSE-PRO-XXXX Project Risk Register], within [INSERT: timeframe] of the workshop report being issued.

All risk assessments conducted within HAZID workshops use the approved project 5x5 Risk Matrix (refer Section 4).

The HAZID workshop schedule for this project is confirmed and documented in this section before mobilisation. The schedule includes the pre-construction HAZID date, review workshops at each major construction phase gate, and the commissioning HAZID date. All other project HSESC procedures reference this schedule as the project HAZID programme (refer Table 2).

| Workshop | Phase | Scheduled Date | Scope |
| --- | --- | --- | --- |
| Pre-construction HAZID | Pre-mobilisation | [INSERT: date] | Full project scope. All disciplines, interfaces, and work areas |
| Construction Phase Review | [INSERT: phase gate name] | [INSERT: date] | [INSERT: scope of review] |
| Construction Phase Review | [INSERT: phase gate name] | [INSERT: date] | [INSERT: scope of review] |
| Commissioning HAZID | Pre-commissioning | [INSERT: date] | Commissioning activities and handover interfaces |

Table 2: Project HAZID Workshop Schedule.

Level 2 Risk Assessment

This section defines the Level 2 qualitative risk assessment process, the circumstances that trigger its application, and the requirements for facilitating, recording, and assigning outputs.

The HSESC Manager or HSESC Advisor facilitates a Level 2 Risk Assessment for any activity, work package, or project interface with identified HSESC risk that requires analysis beyond the workface level, before the assessed activity commences.

All Level 2 assessments are conducted as facilitated workshops with subject matter experts, applying the approved project 5x5 Risk Matrix.

The HSESC Advisor records Level 2 assessment outputs in the project Risk Register, [INSERT: RTPR-HSE-PRO-XXXX Project Risk Register], assigns a risk owner, and stores the completed assessment in [INSERT: Document management system].

Where the assessed activity involves environmental, social, or specialist technical risk, the HSESC Manager engages specialists with relevant technical and local contextual knowledge to participate in the assessment.

Supporting Programs

The following programs operate continuously across the project and across both assessment levels. They feed the project risk register and provide ongoing visibility of risk profile between formal assessments.

Critical Risk Management Program

This section defines the CRM program requirements for identifying critical risks, verifying critical controls in the field, and managing corrective actions where controls are found absent or ineffective.

The critical risks applicable to this project are identified in the project risk register and aligned to the applicable RT Critical Risk Standards. The Critical Risk Standards define mandatory minimum controls that are not subject to project-level variation.

A Critical Control Field Verification is conducted at the frequency defined in the CRM verification schedule for each applicable critical risk. Where a critical control is found to be absent or ineffective during a verification, the finding is recorded, a corrective action is raised, and work is stopped until the control is reinstated.

CRM completion rates and corrective action status are reported at the [INSERT: project meeting name where HSEC items are discussed].

Critical control verification is managed through Forwood. The CRM verification schedule is established at [INSERT: location of the project CRM verification schedule].

The detailed requirements for CRM implementation on this project, including personnel training tiers, pre-start board requirements, critical control ownership, and CRM programme engagement obligations, are governed by the Critical Risk Management Procedure, [INSERT: RTPR-HSE-PRO-XXXX Critical Risk Management Procedure].

Hazard Observation Program

All project personnel are trained in hazard observation before commencing work. Awareness of the program and its importance is reinforced through pre-start meetings throughout the project.

Hazard observations are entered into Enablon and assigned an action owner and due date before the shift ends. The action owner is responsible for closing out the action within the defined timeframe. Open actions beyond their due date are escalated to the relevant project HSESC Advisor, who notifies the relevant supervisor and records the overdue status in the [INSERT: project HSESC report name and frequency].

The HSESC Team reviews observation trends monthly, identifies systemic findings, and incorporates them into the project risk register, [INSERT: RTPR-HSE-PRO-XXXX Project Risk Register]. Observation trend data is reported against project targets in the [INSERT: report name where HSEC items are communicated].

| Role | Minimum observation target | Reporting frequency | Reporting method |
| --- | --- | --- | --- |
| Project Management | [INSERT: e.g. 4 per week] | [INSERT: reporting frequency and recipient] | Enablon |
| HSESC Manager | [INSERT: e.g. 4 per week] | [INSERT: reporting frequency and recipient] | Enablon |
| HSESC Advisors | [INSERT: e.g. 8 per week] | [INSERT: reporting frequency and recipient] | Enablon |
| Frontline Leaders | [INSERT: e.g. 2 per week] | [INSERT: reporting frequency and recipient] | Enablon |
| All project personnel | [INSERT: e.g. 1 per week] | As observed | [INSERT: System or form name] |

Table 3: Hazard Observation Targets.

Risk Rating and Analysis Criteria

This section sets the mandatory risk rating criteria for this project, including the approved Project 5x5 Risk Matrix, risk class definitions, likelihood and consequence descriptors, and the Maximum Reasonable Outcome methodology.

5x5 Risk Matrix

This section sets out the approved Project 5x5 Risk Matrix, risk Class definitions, management response tiers, and likelihood descriptors that apply to all risk assessments on this project. For the full approved project 5x5 risk matrix and the full detailed list of consequence descriptors, please see Apendix A of this procedure.

|  | Consequence |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Likelihood | Very Low | Low | Moderate | High | Very High |
| Almost Certain | Class II | Class III | Class III | Class IV | Class IV |
| Likely | Class II | Class III | Class III | Class IV | Class IV |
| Possible | Class I | Class II | Class III | Class IV | Class IV |
| Unlikely | Class I | Class I | Class II | Class III | Class IV |
| Rare | Class I | Class I | Class II | Class III | Class III |

Table 4: The Approved HSESC 5x5 Risk Matrix

| Class | Management Response |
| --- | --- |
| Class I | Risks that are within the risk threshold and do not require active management. |
| Class II | Risks that lie on the risk threshold and require active monitoring. |
| Class III | Risks that exceed the risk threshold and require proactive management. |
| Class IV | Risks that significantly exceed the risk threshold and need urgent and immediate attention. |

Table 5: The Approved Risk Management Response Tiers.

| Likelihood | Description | Frequency | Exposure |
| --- | --- | --- | --- |
| Almost Certain | Almost certainly will occur | Occurs more than twice per year | >200% of OEL |
| Likely | More likely to occur than not | Typically occurs once or twice per year | >100% of OEL |
| Possible | Fairly likely to occur | Typically occurs 1 to 10 years | <100% of OEL |
| Unlikely | Unlikely to occur | Typically occurs 10 to 100 years | <50% of OEL |
| Rare | Extremely unlikely or virtually impossible | Greater than 100 year event | <10% of OEL |

Table 6: The Approved Likelihood Descriptors.

Maximum Reasonable Outcome (MRO)

This section defines the Maximum Reasonable Outcome methodology, how the MRO is determined, and how it is applied to determine the risk class that drives the management response.

The MRC is the most serious credible consequence of the risk occurring, taking the effectiveness of current controls into account. The MRC is used to evaluate the risk class or MRO, which drives the management response or investigation. It generally falls between the most likely consequence and the worst-case consequence, which considers the failure of all controls.

Risk Treatment and Control Selection

This section defines the requirements for control selection, ALARP application, risk authority and acceptance, risk ownership, escalation, and response to control failure. Together these requirements govern how identified risks are treated, approved, owned and managed from assessment through to closure.

Hierarchy of Controls

This section defines the mandatory hierarchy of controls, the order in which control types are considered and applied, and the justification requirement when a higher-order control is not reasonably practicable.

| Level | Control Type | Description | Priority |
| --- | --- | --- | --- |
| 1 | Elimination | Remove the hazard or hazardous activity entirely. | Highest |
| 2 | Substitution | Replace the material, process or activity with a less hazardous alternative. |  |
| 3 | Engineering Controls | Physical barriers, guarding, interlocks or design changes that reduce exposure. |  |
| 4 | Administrative Controls | Procedures, training, permits, supervision and work scheduling that manage exposure. |  |
| 5 | Personal Protective Equipment | Physical protection worn by individuals. This is the least effective control and must only be used as a last resort or in combination with higher-order controls. | Lowest |

Table 7: The Hierarchy of Controls.

Minimum Control Standards

This section defines the minimum control type required for each risk class, including written justification requirements where a lower-order control is applied to a higher-rated risk.

| Risk Class | Mandatory Minimum Control Level | Justification Requirement |
| --- | --- | --- |
| Class IV (Critical) | Elimination or substitution Engineering control as a minimum where elimination is not feasible. Critical controls apply. | Written justification and HSESC Manager approval required if controlled below engineering level. |
| Class III (High) | Engineering or; Process control as a minimum Supported by administrative controls. | Written justification required if controlled only by administrative controls or PPE. |
| Class II (Moderate) | Administrative control Supported by competency, supervision and monitoring. | Justification recorded where higher controls are reasonably practicable but not adopted. |
| Class I (Low) | Administrative control or; PPE applied under standard work practice. | No written justification required. |

Table 8: Minimum Control Standards.

As Low As Reasonably Practicable (ALARP) Application

This section defines the ALARP obligation for risks rated Class II and above, the conditions under which ALARP determinations are required, and who is responsible for approving the determinations.

The following requirements apply:

The risk owner documents the ALARP determination in the risk assessment for all risks rated Class II and above, recording the controls applied, the rationale for accepting the residual risk, and the determination in the project Risk Register, [INSERT: RTPR-HSE-PRO-XXXX Project Risk Register].

ALARP is achieved when the cost of implementing further risk reduction measures is grossly disproportionate to the benefit gained, as assessed by the risk owner and confirmed by the HSESC Manager for Class III and Class IV risks.

For Class III and Class IV risks, the HSESC Manager reviews and approves the ALARP determination before the risk is accepted and the relevant work proceeds.

Where the risk owner cannot demonstrate ALARP, the risk is escalated to the HSESC Manager and the risk is not accepted until further controls are identified, applied, and the residual risk re-rated.

Risk Authority and Escalation

This section defines the risk acceptance authority framework by risk class and the escalation pathway and notification timelines that apply to Class III and Class IV risks.

Risk Authority and Acceptance

This section sets out the residual risk acceptance framework, the required actions for each risk class, and the project role authorised to approve risk acceptance at each level (refer Table 9).

| Residual Rating | Acceptance | Required Action | Acceptance Role |
| --- | --- | --- | --- |
| Class IV (Critical) | Unacceptable, escalate | Stop work. Escalate to the Project Director. Level 3 analysis and additional controls required before work. | Project Director |
| Class III (High) | ALARP | Proceed only with documented additional controls and HSESC Manager approval. Treat to ALARP. | HSESC Manager |
| Class II (Moderate) | ALARP | Proceed with existing controls. Treat to ALARP where reasonably practicable. Record in the register. | Area risk owner |
| Class I (Low) | Acceptable | Proceed with existing controls. Monitor at the routine review. | Area risk owner |

Table 9: Risk Authority & Acceptance Framework.

Risk Ownership

This section defines the risk ownership requirements for all risks in the register, including how ownership is assigned, communicated, and aligned to risk class across the project organisation (refer Table 10).

| Risk Class | Owning Role | Assignment and Communication |
| --- | --- | --- |
| Class IV | Project Director or direct report | Assigned at the Level 3 analysis and recorded in the register. Communicated directly to the owner and confirmed at the [INSERT: name of project risk review meeting or forum]. |
| Class III | HSESC Manager or area manager | Assigned at the Level 2 workshop and recorded in the register. Communicated tothe owner and the area team. |
| Class II | Area or discipline risk owner | Assigned at the Level 2 workshop and recorded in the register. Communicatedat the area pre-start. |
| Class I | Supervisor | Assigned at the area level and recorded in the register. Communicatedat the shift pre-start. |

Table 10: Risk Ownership Tiers.

Risk Escalation

Risks rated Class III or Class IV after the appropriate analysis are escalated to the accountable role, with the escalation pathway and notification timelines defined below.

Risks are escalated from the area risk owner to the HSESC Manager and the Project Director, notified within 24 hours for Class III and immediately for Class IV, with stop work authority held by any person and confirmed by the supervisor.

Control Failure Response

This section defines the mandatory response when a control fails at the workface or on a project-level risk, including stop work, notification, reassessment, and return-to-work authorisation requirements.

A control failure is notified to the area risk owner and the HSESC Manager, with the risk escalation framework in Section 6.3 applying where the failure exposes a Class III or Class IV risk. Return to work is authorised by the area risk owner once the control is restored and reverified, with the HSESC Manager authorising return to work for a Class III or Class IV exposure.

All project personnel hold the authority to stop any work at any time, without fear of reprisal, when an unsafe condition or act could result in harm to personnel, property, or the environment. Stop Work Authority (SWA) applies at all levels of the project organisation. Full SWA requirements governed by the Stop Work Authority Procedure, [INSERT: RTPR-HSE-PRO-XXXX Stop Work Authority Procedure].

Project-Specific HSESC Risk Register

This section defines the project risk register requirements, covering mandatory register content and format, register location, maintenance obligations, and the circumstances that trigger an out-of-cycle register update.

Register Purpose and Scope

The project risk register is the consolidated record of all identified hazards and assessed HSESC risks. It must be maintained, reviewed and updated throughout the project lifecycle.

All project hazards identified through any mechanism, shall be captured in this register. This includes hazards identified through HAZID workshops, constructability reviews, health & hygiene risk assessments, environmental risk assessments, social risk assessments, incident investigations, workplace inspections and general hazard reporting.

Outputs from constructability reviews must be incorporated into the register before the relevant work commences on site. Where constructability review outputs identify hazards associated with high-risk construction activities, those outputs form the basis for the preparation of the relevant Safe Work Method Statement before that work commences. Every risk record in the register contains the mandatory fields set out in Table 11.

| Field | Description |
| --- | --- |
| Hazard description | A clear description of the source, situation, or act with the potential to cause harm. |
| Associated risk | The event or consequence that could result if the hazard is realised. |
| Current controls | The controls in place at the time of assessment, including both existing and newly identified controls. |
| Residual risk rating | The risk class assigned using the 5x5 Risk Matrix after current controls are applied (refer Table 4). |
| Control owner | The role responsible for ensuring the control is in place and effective. |
| Verification method | How control effectiveness is confirmed — inspection, audit, monitoring, or field verification. |
| Review date | The date by which this risk record is next reviewed, aligned to the verification frequency in Section 8 (refer Table 12). |

Table 11: Register Mandatory Fields.

Register Location and Format

The Project Risk Register for this project is held at [INSERT: location of the Project Risk Register is maintained for this project]. The register uses the format defined in Project HSESC Risk Assessment Template RTPR-HSE-TMP-XXXX, which is issued through the RioProjects HSESCMS.

Register Maintenance

This section defines who is responsible for maintaining the register, the trigger events that require an out-of-cycle update, and the notification requirements for Class III and IV risk changes.

The register must be reviewed and updated when:

- A new hazard is identified through any mechanism.

- A control is modified, removed or found to be ineffective.

- A Management of Change assessment identifies a change in risk profile.

- An incident or near miss root cause analysis identifies a gap in the register.

- The project reaches a phase gate.

- New contractor organisations mobilise with activities not previously assessed.

In addition to the trigger events above, systematic workplace inspections and monitoring data are treated as continuous inputs to the register. Findings from inspections and monitoring that identify a new hazard, a change in control effectiveness, or an emerging risk trend are incorporated into the register at the time of identification, outside the scheduled trigger review cycle.  Where a Management of Change (MoC) assessment identifies a change in risk profile, the register is updated before the change takes effect and the HSESC Manager notifies the Project Director. The MoC process is governed by the Management of Change Procedure, [INSERT: RTPR-HSE-PRO-XXXX Management of Change Procedure].

Risk Register Communication

The register is kept accessible to all risk owners and relevant stakeholders. Risk information is summarised and communicated to all relevant personnel. Register updates are version controlled and communicated to affected personnel.

A change that affects the tools, equipment or materials approved for use is communicated before the change takes effect, through a toolbox talk and a pre-start briefing for affected crews, supported by a register change notice issued through the [INSERT: project document control system name and access location].

Risk Record/ Register Closure

Each open risk record is reviewed for ongoing relevance before closure, and a justification and supporting data are recorded for each closed record. Register closure is approved by the HSESC Manager, endorsed by the Project Director, and the register is handed to the operations HSESC function at the asset at handover.

Permit to Work

This section defines the project requirement for a Permit to Work (PTW) system as a risk control mechanism for high-risk activities.

The project operates a PTW system to authorise and control work activities that present elevated HSESC risk. No high-risk work commences without a valid permit. The permit references the relevant JHA, isolation arrangements, and applicable controls, and confirms these are in place before work begins.

The PTW system is the primary mechanism for communicating and controlling simultaneous activities (refer Section 11. The project PTW system, permit types, issuing authority, and communication requirements are fully defined in the Permit to Work Procedure,

The PTW system is the primary mechanism for managing work authorisation. The full PTW process, permit types, issuing authority, and communication requirements are defined in the Permit to Work Procedure, [INSERT: RTPR-HSE-PRO-XXXX Permit to Work Procedure].

HSESC Issue Resolution

This project has a defined process for the resolution of HSESC issues. HSESC issues that cannot be resolved at the work-group level are escalated through the project management structure to the HSESC Manager and, where required, to the Project Director. HSESC representatives are consulted and actively involved in the resolution process.

The issue resolution process, escalation pathway, and communication flowchart are governed by the Communication and Consultation Procedure, [INSERT: RTPR-HSE-PRO-XXXX Communication and Consultation Procedure].

Commissioning and Handover Safety

This section defines the HSESC risk management obligations that apply to the commissioning and handover phase of this project. Commissioning introduces a changed risk profile from the construction phase, including energised systems, simultaneous construction and commissioning activities, and a transition of risk ownership from the project team to the receiving operations asset. The risk tools, register requirements, and escalation framework defined in this procedure apply throughout the commissioning phase.

The full commissioning safety requirements for this project are governed by the Commissioning Safety Management Plan, [INSERT: RTPR-HSE-PRO-XXXX Commissioning Safety Management Plan]. That document governs commissioning roles and responsibilities, pre-commissioning risk reviews, energisation controls, tagging and lockout requirements, permit to work arrangements for commissioning and start-up phases, operational readiness criteria, site access and authorisation controls, and emergency response arrangements specific to the commissioning phase. The Commissioning Safety Management Plan is issued before commissioning activities commence and is read in conjunction with this procedure.

The following risk management obligations from this procedure apply specifically during the commissioning phase:

- A Commissioning Risk Assessment Workshop is conducted jointly by Company and Contractor before commissioning activities commence. The workshop addresses risks associated with system energisation, testing, start-up, and simultaneous construction and commissioning activities. Outputs are recorded in the project Risk Register, [INSERT: RTPR-HSE-PRO-XXXX Project Risk Register], and risk ownership is assigned before commissioning work proceeds.

- A Commissioning HAZID is included in the project HAZID schedule (refer Table 2, Section 3.2.1) to address hazards specific to the transition from construction to commissioning.

- The project risk register is reviewed and updated before commissioning commences to confirm all construction-phase risks are closed or transitioned and all commissioning-specific risks are captured.

- SIMOPS during the commissioning phase are managed under Section 11 of this procedure.

Simultaneous Operations (SIMOPS)

This section defines the risk management requirements for Simultaneous Operations (SIMOPS). SIMOPS are defined as two or more work scopes occurring simultaneously in the same or adjacent areas, or involving the same or associated systems. SIMOPS increase the potential for unplanned incidents, personnel injury, property damage, or adverse environmental impact and require specific risk management controls in addition to the standard processes in this procedure.

SIMOPS Identification and Planning

SIMOPS must be identified and managed during both the planning and execution phases of the project. The following requirements apply.

A SIMOPS workshop is conducted jointly by Company and Contractor before the commencement of activities identified as having SIMOPS potential. The HSESC Manager facilitates the workshop.

SIMOPS are identified during work planning meetings, HAZID workshops, and pre-start meetings. All identified SIMOPS are recorded and managed through the project PTW system.

A written SIMOPS Plan is developed for each identified SIMOPS scenario. The SIMOPS Plan defines the activities involved, the interfaces and interactions between them, and the controls required to manage the risks of concurrent execution.

The project SIMOPS Plan is maintained at [INSERT: location where SIMOPS Plan is held] and reviewed at each [INSERT: name of project HSESC leadership or performance meeting].

Work is stopped immediately where a SIMOPS scenario cannot be adequately controlled, where an unplanned interaction between concurrent activities creates an unassessed risk, or where a Class III or Class IV hazard is identified that was not present when the SIMOPS Plan was prepared. Stop work authority under Section 6.4 applies. Work does not resume until the risk has been reassessed and controls confirmed in place.

The SIMOPS risk assessment is revalidated when the scope, sequence, or location of concurrent activities changes materially from what was assessed in the SIMOPS Plan, when a new contractor organisation or work scope is introduced into an active SIMOPS zone, or when a SIMOPS-related incident or near miss occurs.

Regular SIMOPS coordination meetings are held between Company and Contractor during periods of active SIMOPS to confirm permit status, review upcoming concurrent activities, and address emerging interface risks. Meeting frequency and attendance are defined in the SIMOPS Plan and confirmed at the project leadership meeting.

SIMOPS Matrix

A SIMOPS Matrix is developed and maintained for this project to define which activities can be performed simultaneously and under what conditions. The SIMOPS Matrix is a reference tool used in conjunction with work planning and the PTW system.

The project SIMOPS Matrix is developed by the HSESC Manager in consultation with the Project Manager and is located in the SIMOPS Matrix Guidance Note [INSERT: RTPR-HSE-XXX-XXXX SIMOPS Matrix].

Deviations from the SIMOPS Matrix require approval from the HSESC Manager and, for Class III or Class IV risk activities, from the Project Director before work proceeds.

The SIMOPS Matrix is reviewed and updated at each project phase gate and when activity types or work locations change materially.

SIMOPS During Commissioning

SIMOPS risk is at its highest during the transition from construction to commissioning, when energised and non-energised systems operate in adjacent areas. The following additional requirements apply.

A commissioning-specific SIMOPS review is conducted as part of the Commissioning Risk Assessment Workshop as outlined in Section 10 of this document.

The SIMOPS Matrix is updated before commissioning commences to reflect the changed activity profile.

The PTW issuing authority for commissioning SIMOPS scenarios is confirmed before commissioning work begins.

Fatality Prevention Programme (FPP)

This section defines the project requirements for implementing the Rio Tinto Fatality Prevention Programme (FPP). The FPP is a structured programme that identifies and addresses the activities and conditions most likely to result in a fatality on this project. Participation in the FPP is mandatory for this project.

FPP Requirements

The following requirements apply to all project personnel.

The HSESC Manager is accountable for the implementation of the FPP on this project.

FPP workshops and in-field inspections are conducted at the frequency defined in Table 12 below. FPP activities are not deferred without the approval of the Project Director.

Actions arising from FPP workshops and inspections are assigned an owner and a due date, tracked to closure, and reported at the [INSERT: name of project HSESC leadership or performance meeting].

FPP results, including inspection findings and action status, are communicated to the Company at the [INSERT: name of project HSESC leadership or performance meeting] and included in the [INSERT: project HSESC performance report name, frequency and distribution].

The project CRM verification programme is integrated with FPP activities. The CRM verification schedule is held at [INSERT: Forwood location or project document reference] and is aligned with the FPP inspection schedule.

All personnel at supervisor level and above participate in at least one FPP in-field inspection per [INSERT: frequency]. Resources are made available by the respective Contractor and Company organisations to support FPP activities.

FPP Schedule

The FPP schedule for this project is confirmed before mobilisation and is maintained by the HSESC Manager throughout the project lifecycle. The project FPP schedule is held at [INSERT: location where FPP schedule is maintained]. The minimum FPP activity schedule is set out below.

| Workshop / Activity | Minimum Frequency | Scheduled Date | Responsible Role |
| --- | --- | --- | --- |
| FPP Kick-off Workshop | Once — pre-mobilisation | [INSERT: date] | [INSERT: role] |
| FPP In-Field Inspection | At least once every 8 weeks | [INSERT: next scheduled date] | [INSERT: role] |
| FPP Actions Review | [INSERT: name of project HSESC performance meeting] | [INSERT: meeting name and frequency] | [INSERT: role] |
| [INSERT: additional FPP activity] | [INSERT: frequency] | [INSERT: date] | [INSERT: role] |

Table 12: Project FPP Activity Schedule.

FPP Roles

The following roles and responsibilities apply to the FPP on this project.

FPP Sponsor (Project Director): Provides visible sponsorship and support for the FPP. Reviews and endorses FPP actions at the [INSERT: name of project HSESC leadership or performance meeting]. Approves any deferral of FPP activities. FPP Sponsor is [INSERT: name of Project Director or delegate].

FPP Implementation Lead (HSESC Manager): Accountable for facilitating FPP workshops, coordinating in-field inspections, tracking actions, and reporting FPP performance to Company. FPP Implementation Lead is [INSERT: name of HSESC Manager].

FPP Participants: All Contractor and Company supervisors and above. Specific participant list is confirmed by the HSESC Manager and held at [INSERT: location].

Control Verification

This section defines how control performance is verified across the project. Verification activity is risk class-based, with frequency and method escalating for higher-rated risks. Critical controls and risks above the acceptance threshold receive priority verification attention.

Control Verification

This section defines control verification frequency and activity by risk class, with emphasis on critical controls and the use of inspection and monitoring data as verification inputs (refer Table 12).

| Risk Class | Verification Frequency | Verification Activity | Personnel Involved |
| --- | --- | --- | --- |
| Class IV | Each shift and monthly audit | Critical control field verification and audit | Supervisor, area risk owner and HSESC Manager |
| Class III | Weekly | Field verification | Supervisor and area risk owner |
| Class II | Monthly | Desktop or field check | Area risk owner |
| Class I | Quarterly | Checklist | Area risk owner |

Table 12: Control Verification Schedule.

Definitions and Acronyms

The following terms are used throughout this procedure. Where a term is also used in other project HSESC procedures, the definition below applies consistently across the system.

| Term | Definition |
| --- | --- |
| ALARP | As low as reasonably practicable. The level to which risks are treated, where the cost of further risk reduction is grossly disproportionate to the benefit gained. Refer Section 4.1. |
| Class I to IV | The risk class assigned using the Approved project 5x5 Risk Matrix, from Class I, within the threshold and not requiring active management, to Class IV, significantly exceeding the threshold and requiring urgent and immediate attention. Refer Section 4.1. |
| Critical control | A control that is essential to preventing a fatality or a catastrophic event, where its absence or failure significantly increases the likelihood of that event. Refer Section 3.3.1. |
| Hazard | A source, situation or act with the potential to cause harm to people, the environment or communities, or to cause property or reputational damage. |
| HAZID | Hazard identification. A Level 2 structured workshop conducted before Work at site to systematically identify hazards across an area, system or activity. Refer Section 3.2.1. |
| Hierarchy of controls | A ranking of control measures from most to least effective that guides control selection, from elimination through to personal protective equipment. Refer Section 5.1. |
| JHA | Job Hazard Analysis. The Level 1 task-level risk assessment completed by the work group at the jobfront before any task commences, applying the approved project 5x5 Risk Matrix. Refer Section 3.1.2. |
| Maximum reasonable outcome | The most serious credible consequence of a risk and the likelihood of that consequence occurring, used to determine the risk class that drives the management response. Refer Section 4.2. |
| MRO | Maximum reasonable outcome. Refer Section 4.2. |
| Pre-task hazard assessment (PTHA) | The Level 1 workface assessment conducted by every worker before every task and again when conditions change. Where a JHA exists, the PTHA confirms it remains valid and its controls are in place. Governed by the Pre-Task Hazard Assessment Procedure, RTPR-HSE-PRO-XXXX. |
| Risk owner | The role accountable for managing a risk and its controls and for approving the risk. Accountability aligns with the risk class. Refer Section 6.2. |
| Project 5x5 Risk Matrix | The mandatory RT risk evaluation tool for all Level 2 and Level 3 assessments, with Class I to IV bands across all consequence categories. The full matrix and descriptors are held in the standalone matrix guidance. Refer Section 4.1. |
| SEG | Similar exposure group. A group of personnel with comparable exposure to a hazard, used to assign and evaluate hazards in Level 2 analysis. |
| SWMS | Safe Work Method Statement. A structured statement of work steps, hazards and controls required for high-risk construction work. Refer Section 3.1.1. |
| [INSERT: add project-specific terms] | [INSERT: definition] |

References and Source Information

This section lists the internal and external documents this procedure relies on. This section remains in the procedure once published. Where a referenced document is updated, this procedure is reviewed to confirm the reference remains current.

| Document | Reference | Type |
| --- | --- | --- |
| RT Risk Management Standard | RT Standard | External RT |
| HSEC-C-01 Risk Management Group Procedure | HSEC-C-01 | External RT |
| Appendix C, C-1 Project HSESC Requirements | Appendix C | External RT |
| RT Critical Risk Standards | Critical Risk Standards | External RT |
| ICMM Mining Principles | Principle 4 | External framework |
| IFC Performance Standards 1 and 4 | PS1, PS4 | External framework |
| Voluntary Principles on Security and Human Rights | VPSHR | External framework |
| HSESC 5x5 Risk Matrix Quick Reference Guide | RTPR-HSE-GND-0051 | Internal guidance |
| Project Risk Register | RTPR-HSE-REG-0004 | Internal register |
| Pre-Task Hazard Assessment Procedure | RTPR-HSE-PRO-XXXX | Internal procedure |
| Training, Competency and Awareness | RTPR-HSE-PRO-0004 | Internal procedure |
| Incident and Action Management | RTPR-HSE-PRO-0009 | Internal procedure |
| Documentation and Document Control | RTPR-HSE-PRO-0010 | Internal procedure |
| Personal Protective Equipment | RTPR-HSE-PRO-0027 | Internal procedure |
| Management of Change | RTPR-HSE-PRO-0040 | Internal procedure |
| Monitoring and Measuring | RTPR-HSE-PRO-0042 | Internal procedure |
| Critical Risk Management Procedure | RTPR-HSE-XXX-XXXX | Internal procedure |
| Commissioning Safety Management Plan | RTPR-HSE-XXX-XXXX | Internal procedure |
| Stop Work Authority Procedure | RTPR-HSE-XXX-XXXX | Internal procedure |
| Permit to Work Procedure | RTPR-HSE-XXX-XXXX | Internal procedure |
| Communication and Consultation Procedure | RTPR-HSE-XXX-XXXX | Internal procedure |
| [INSERT: further referenced document, where applicable] | [INSERT: reference] | [INSERT: type] |

Project Localisation Edits

This section captures the project-specific edits made to this document as it is prepared to be approved for use as the first revision for their project. This section intends to capture the additions, reductions and editions to the content of this document from the original document template that was provided through the RioProjects HSESC Management System. Please refer to the RioProjects HSESCMS Manual RTPR-HSE-MAN-0001 for further guidance on how to prepare this document for project specific execution.

The RioProjects HSESC Management System document number for this procedure is RTPR-HSE-PRO-0014. However, after localisation, the project shall assign a project specific document number.

Changes shall be reviewed and approved by the Project Director or delegate, as well as any relevant subject matter experts, prior to the document being approved for use on the project.

| Description of the Change | Section | Justification |
| --- | --- | --- |
| Records of wording changes |  |  |
| Description of changes made to wording whilst retaining existing intent #1 | 3 |  |
| Description of changes made to wording whilst retaining existing intent #2 | 3 |  |
| Description of changes made to wording whilst retaining existing intent #3 | 3 |  |
| [INSERT: add further project roles and their responsibilities] | 3 |  |
| Records new content additions |  |  |
| Description of new content additions #1 | 3 |  |
| Description of new content additions #2 | 3 |  |
| Description of new content additions #3 | 3 |  |
| [INSERT: add further project roles and their responsibilities] | 3 |  |
| Records of content removal |  |  |
| Description of content removal #1 | 3 |  |
| Description of content removal #2 | 3 |  |
| Description of content removal #3 | 3 |  |
| [INSERT: add further project roles and their responsibilities] | 3 |  |

Source Requirements Traceability (DELETE BEFORE ISSUE)

This section maps the procedure content against the external source requirements identified during document development. Table A lists each requirement that is addressed in this procedure, the section where it is covered, and whether the coverage is full or partial. Table B lists requirements from external sources that are not fully addressed in this procedure, with justification for each.

Requirements Addressed in This Procedure

| Section | Requirement | Source | Status |
| --- | --- | --- | --- |
| 1.1 | Risk management framework addresses all HSESC domains in an integrated manner across the full project lifecycle | IFC PS1 §7 | Full |
| 1.3 | Risk management is based on sound science and accounts for stakeholder perceptions of risk, consistent with recognised international standards | ICMM Principle 4 | Full |
| 3.2.1 | HAZID workshops conducted before Work at site commences and at each project phase gate, with owner team and contractor participation | Appendix C, C-1 §25.3 | Full |
| 3.2.1 | Terms of Reference defining scope, methodology, and node structure required before each workshop; reports issued within 30 days | Appendix C, C-1 §25.3 | Full |
| 3.2.1 | Dedicated human-energy interaction node included in every HAZID | Appendix C, C-1 §25.3 | Full |
| 3.2.1 | Assessment methodology consistent with Good International Industry Practice (GIIP); specialists engaged where required | IFC PS1 §8 | Full |
| 3.2.2 | Level 2 Risk Assessment facilitated for activities with identified HSESC risk; outputs recorded in register with named risk owner | Appendix C, C-1 §25.3 | Full |
| 3.1.2 | JHA process defined: mandatory use of 5x5 Risk Matrix; minimum content fields; coverage of all disciplines and simultaneous activities; communicated before work commences | Appendix C, C-1 §25.4 | Full |
| 3.1.2 | No task commences without pre-start meeting referencing JHA and permit; JHAs reviewed and revised when conditions change | Appendix C, C-1 §25.4 | Full |
| 3.1.2 | JHAs identify root causes and select controls at the highest practicable level of the hierarchy | OSHA RP 2016 – Hazard Prevention and Control | Full |
| 3.1.3 | Workers actively encouraged to report hazards and face no disciplinary consequences for doing so | OSHA RP 2016 – Worker Participation | Full |
| 3.3.2 | Structured hazard observation process defined for all project personnel; action assignment, tracking, and closeout obligations stated | Appendix C, C-1 §25.5 | Full |
| 3.3.2 | Observation data used as a leading indicator of safety culture maturity; trends reported against targets in monthly performance reports | TSM – Safe, Healthy and Respectful Workplaces Protocol, Indicator SH2 | Full |
| 4.1 | Mandatory use of the RT 5x5 Risk Matrix for all project risk assessments; consequence and likelihood descriptors defined | RT Risk Management Standard | Full |
| 4.1 | Risk class definitions (Class I–IV) and management response tiers defined | RT Risk Management Standard | Full |
| 4.2 | Maximum Reasonable Outcome methodology defined and applied in risk assessments | RT Risk Management Standard | Full |
| 5.1 | Hierarchy of controls defined; applied in order with documented rationale when higher-order controls are not feasible | RT Risk Management Standard | Full |
| 5.2 | Minimum control standards defined by risk class with written justification requirements | RT Risk Management Standard | Full |
| 5.3 | ALARP obligation defined; ALARP determination documented by risk owner; HSESC Manager approval required for Class III and IV | ICMM Principle 4; IFC PS1 §7 | Full |
| 6.1 | Residual risk acceptance framework defined by risk class; acceptance authority assigned by role | RT Risk Management Standard | Full |
| 6.2 | Risk ownership assigned to all register records; accountability aligned to risk class | RT Risk Management Standard | Full |
| 6.3 | Escalation pathway defined; Class III notified within 24 hours, Class IV immediately; stop work authority retained by any person | RT Risk Management Standard | Full |
| 6.4 | Mandatory response to control failure defined; includes stop work, notification, reassessment, and return-to-work authorisation | RT Risk Management Standard | Full |
| 7.1 | All hazard sources consolidated into single integrated project-level risk register, including HAZID, constructability reviews, health, environment, and social assessments | Appendix C, C-1 §25.1 | Full |
| 7.1 | Mandatory risk record fields defined: hazard description, associated risk, current controls, residual rating, control owner, verification method, review date | RT Risk Management Standard | Full |
| 7.3 | Register maintained as a living document; trigger events defined for out-of-cycle updates including MoC, incidents, phase gates, and new contractor mobilisation | IFC PS1 Guidance Note §GN15 | Full |
| 7.3 | Systematic workplace inspections and monitoring data included as continuous register inputs | OSHA RP 2016 – Hazard Identification and Assessment | Full |
| 8.1 | Control verification frequency and activity type defined by risk class; critical controls and risks above threshold receive priority attention | RT Risk Management Standard | Full |
| 6.4 | SWA integrated into project operations; any person may stop work without fear of reprisal; four-step process (stop, notify, correct, resume) referenced; SWA applies at all levels of the project organisation | Appendix C, C-1 §24.1–24.4 | Full |
| 7.1 | Constructability review outputs incorporated into the project risk register before relevant work commences on site | Appendix C, C-1 §25.2 | Full |
| 7.3 | MoC process cross-referenced to RTPR-HSE-PRO-0040; register updated before change takes effect; HSESC Manager notifies Project Director of risk profile changes | Appendix C, C-1 §25.6 | Full |
| 3.3.1 | CRM programme requirements defined: critical risks identified and aligned to RT Critical Risk Standards; Critical Control Field Verifications conducted at scheduled frequency in Forwood; corrective actions raised for absent or ineffective controls; CRM performance reported to Company | Appendix C, C-1 §26.1, §26.3, §26.5, §26.8 | Partial |
| 12 | FPP requirements defined: sponsorship and accountability assigned; FPP schedule established with minimum 8-weekly frequency; actions tracked to closure; FPP results communicated to Company; resources made available; participants at supervisor level and above | Appendix C, C-1 §27.2–27.8, §27.10 | Full |
| 8 | Project operates a PTW system; no high-risk work commences without a valid permit; PTW references the relevant JHA, isolation arrangements, and applicable controls; full PTW process governed by standalone Permit to Work Procedure | Appendix C, C-1 §38.7 | Full |
| 9 | HSESC issue resolution process defined: escalation pathway through HSESC Manager to Project Director; HSESC representatives consulted and involved; full process governed by Communication and Consultation Procedure | Appendix C, C-1 §38.8 | Full |
| 10 | Commissioning Risk Assessment Workshop required before commissioning commences; workshop addresses system energisation, testing and start-up risks; outputs to risk register; PTW tailored for commissioning; access controls defined; SIMOPS managed through Section 11 | Appendix C, C-1 §44.2.1–44.2.2, §44.2.6–44.2.7, §44.2.10 | Full |
| 11 | SIMOPS requirements defined: joint Company and Contractor SIMOPS workshop; hazard analysis during planning and execution; PTW system compliance; written SIMOPS Plan developed; SIMOPS Matrix developed and maintained; commissioning-specific SIMOPS review conducted | Appendix C, C-1 §63.0.1–63.0.5 | Full |

Table A: Source Requirements Addressed in This Procedure.

Requirements Not Fully Addressed in This Procedure

| Requirement Not Covered | Source | Justification |
| --- | --- | --- |
| Security risk assessment conducted covering all key work locations, transport routes, and supply chain nodes; multi-disciplinary participation including CSP function; outcomes in project risk register | Appendix C, C-1 §33.1 | Security risk assessment requirements are addressed in a standalone Security Risk Management Procedure. This procedure references that document. |
| Security risk assessment addresses potential human rights risks associated with the use of security personnel and includes reference to the Voluntary Principles on Security and Human Rights | IFC PS4 §13 | Addressed in standalone Security Risk Management Procedure. This procedure references that document. |
| Risk management strategies implemented based on sound science; stakeholder perceptions of risk are explicitly accounted for as a formal input to all HSESC risk assessments | ICMM Principle 4 | Partially addressed in Section 1.3. Stakeholder risk perception is acknowledged but not established as a formal, documented input requirement within the assessment process. |
| SWA process prominently displayed at all physical work locations; all SWA events documented and reported to Company and all personnel | Appendix C, C-1 §24.5–24.6 | Display and documentation requirements are operational site management obligations. These are addressed in the standalone Stop Work Authority Procedure, which this procedure cross-references in Section 6.4. |
| Constructability Review Teams include both Company and Contractor personnel and appropriate subject matter experts; outputs form the basis for SWMS for all high-risk activities | Appendix C, C-1 §25.2.1–25.2.2 | Team composition and SWMS linkage requirements belong to the constructability review process, which is managed upstream of project execution. This procedure captures the obligation to incorporate constructability outputs into the project risk register (Section 7.1). |
| CRM training prior to mobilisation; CRM materials supplied and used at all work areas; CCVS conducted; personnel understand the CRM programme; active contribution to CRM review and improvement | Appendix C, C-1 §26.2, §26.4, §26.6, §26.7, §26.9 | Detailed CRM operational requirements — including training tiers, pre-start board requirements, CCVS, and programme engagement — are addressed in the standalone Critical Risk Management Procedure, which this procedure references in Section 3.3.1. |
| Safety Maturity Model (SMM): full participation in Company-facilitated sessions; leadership engaged in promoting SMM principles; all personnel understand SMM framework; implementation of actions from SMM programme | Appendix C, C-1 §28 | The SMM programme has been removed from the scope of this management system. This is a business decision endorsed by project leadership. SMM requirements do not appear in this procedure or any associated procedure. |
| SIMOPS conditions under which work must be stopped; criteria for risk assessment revalidation in response to SIMOPS conditions; regular SIMOPS coordination meetings between Company and Contractor | Appendix C, C-1 §63.0.6–63.0.8 | Stop-work conditions and revalidation criteria for SIMOPS are addressed through the control failure response framework in Section 6.4 and the escalation framework in Section 6.3, which apply to all risk exposures including SIMOPS. Regular SIMOPS coordination meetings are managed through the project leadership meeting structure. These items are not explicitly stated as standalone SIMOPS requirements in this procedure. |

Table B: External Source Requirements Not Fully Addressed in This Procedure.

Appendix A: HSESC 5x5 Risk Matrix Quick Reference Guide

|  |  |  | Consequence |  |  |  |  |  |  |  |  | Risk Management Response - Class I: Risks that are within the risk threshold and do not require active management. - Class II: Risks that lie on the risk threshold and require active monitoring. - Class III: Risks that exceed the risk threshold and require proactive management. - Class IV: Risks that significantly exceed the risk threshold and need urgent and immediate attention. Maximum Reasonable Outcome (MRO) - The MRO is based on the Maximum Reasonable Consequence (MRC) and the likelihood of the highest consequence(s) occurring. - The MRC is the most serious credible consequence of the risk occurring, taking the effectiveness of current controls into account. The MRC is used to evaluate the risk class or MRO, which drives the management response or investigation. It generally falls between the most likely consequence and the worst-case consequence, which considers the failure of all controls. Consequence categories - The HSESC (non-financial) consequence categories are: - Health - Safety - Environment - Security - Communities - License to Operate / Stakeholders - Legal & Regulatory Compliance - Human Rights |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Very Low | Low |  | Moderate | High |  | Very High |  |  |  |
| Likelihood | Almost Certain |  | Class II | Class III |  | Class III | Class IV |  | Class IV |  |  |  |
|  | Likely |  | Class II | Class III |  | Class III | Class IV |  | Class IV |  |  |  |
|  | Possible |  | Class I | Class II |  | Class III | Class IV |  | Class IV |  |  |  |
|  | Unlikely |  | Class I | Class I |  | Class II | Class III |  | Class IV |  |  |  |
|  | Rare |  | Class I | Class I |  | Class II | Class III |  | Class III |  |  |  |
| Likelihood |  | Likelihood Description |  |  | Frequency |  |  | Substance Exposure |  |  |  |  |
| Almost Certain |  | Almost certainly will occur |  |  | Occurs more than twice per year |  |  | >200% of OEL |  |  |  |  |
| Likely |  | More likely to occur than not |  |  | Typically occurs once or twice per year |  |  | >100% of OEL |  |  |  |  |
| Possible |  | Fairly likely to occur |  |  | Typically occurs 1-10 years |  |  | <100% of OEL |  |  |  |  |
| Unlikely |  | Unlikely to occur |  |  | Typically occurs 10-100 years |  |  | <50% of OEL |  |  |  |  |
| Rare |  | Extremely unlikely or virtually impossible |  |  | Greater than 100 year event |  |  | <10% of OEL |  |  |  |  |

| VERY LOW | LOW | MODERATE | HIGH | VERY HIGH |  | VERY LOW | LOW | MODERATE | HIGH | VERY HIGH |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HEALTH |  |  |  |  |  | SAFETY |  |  |  |  |
| Acute or chronic health exposure (physical or psychological) that results in illness requiring only first aid treatment for full recovery. | Acute or chronic health exposure (physical or psychological) that results in illness requiring medical treatment with full recovery | Acute or chronic health exposure (physical or psychological) that results in illness which leads to a single case of restricted duties, lost time and/or non life-altering permanent impairment (<30%) | Acute or chronic health exposure (physical or psychological) that results in illness which leads to a single fatality or permanent life-altering impairment (>30%) | Acute or chronic health exposure (physical or psychological) that results in illness leading to multiple (<5 people) fatalities or permanent life-altering impairment (>30%) |  | Minimal short-term inconvenience or symptoms. Typically, a first aid case with no medical treatment | Acute physical injury requiring medical treatment and does not lead to restricted duties or lost time | Acute physical injury that is non life-altering and leads to restricted duties or lost time | Single fatality or acute physical permanent injury that is life-altering (>30% permanent impairment) | Multiple fatalities or physical permanent injuries that are life-altering (>30% permanent impairment) to multiple people (<5 people) |
| ENVIRONMENT |  |  |  |  |  | SECURITY |  |  |  |  |
| Harm to the environment that is confined to the operating footprint, affects no locally recognised receptors and can be rectified or reversed within a week | Harm to the environment that may extend outside the operating footprint, affects no locally recognised receptors and can be rectified or reversed within 6 months of work effort or natural recovery | Harm to a locally recognised receptor that can be rectified or reversed within 6 months to 1 year of work effort or natural recovery or exposure to contaminant of concern above acceptable limits | Harm to a regionally recognised receptor that can be rectified or reversed within 1- 3 years of work effort or natural recovery; or irreversible harm to a locally recognised receptor; or acute /chronic exposure causing life-altering human health impacts to one person | Harm to a nationally recognised receptor that can be rectified or reversed with > 3 years of work effort or natural recovery; or irreversible harm to a regionally recognised receptor; or acute or chronic exposure causing life-altering human health impacts (<5 people) |  | Malicious / criminal acts impact on victims physical or psychological condition requiring first aid treatment. Isolated loss or destruction with minimal impact on business | Malicious / criminal acts impact on the victims physical / psychological condition requiring medical treatment. Loss / destruction of assets with noticeable limitations to operational efficiency. Misuse of authority by security forces protecting company assets | Malicious / criminal acts impact on the victims physical / psychological condition and leads to restricted duties / lost time / impairment (<30%). Loss / destruction of assets with low interruption Inappropriate use of force by private or public security forces protecting company assets | Malicious / criminal acts impacting on the victims physical / psychological condition resulting in a single fatality / impairment (>30%). Loss or destruction of assets with substantial impact. Violent force protecting company assets resulting in a fatality / impairment | Malicious / criminal acts impact victims physical / psychological condition resulting in multiple (<5) fatalities/ impairment >30%. Loss / destruction of assets compromise viability of an operation. Violent force protecting company assets with multiple fatalities |
| COMMUNITIES |  |  |  |  |  | LICENSE TO OPERATE/ STAKEHOLDERS |  |  |  |  |
| Unplanned, temporary, repairable impact with minimal harm to people or physical aspects of a community, or social obligations or agreements. Impact to cultural heritage of low local cultural or community value. Resolved within weeks | Unplanned, temporary, repairable impact with minor harm to people or physical aspects of a community, or social obligations or agreements. Impact to cultural heritage of medium local cultural or community value. Resolved in several months | Unplanned, temporary, repairable impact with medium harm to people or physical aspects of a community, or social obligations or agreements. Impact to cultural heritage of high local cultural or community value. 6 months to 1 year to rectify | Unplanned, substantial irreparable harm to people or physical aspects of a community. Impact to cultural heritage of high regional level community value.1-3 years to rectify. Single fatality or life-altering health impacts to a community member | Unplanned, major and sustained irreparable impact to people or physical aspects of a community. Cultural heritage impact of national level community value. >3 years to rectify. Multiple fatalities or life-altering health impacts to communities (<5) |  | Stakeholder actions resulting in minimal operational or commercial impacts. Minimal residual loss of trust at the local level | Stakeholder actions resulting in noticeable operational/ commercial impacts equivalent in value to days to weeks of operational inefficiency. Noticeable residual loss of trust and reputation at the local level with potential to accumulate over time | Stakeholder actions resulting in low level operational or commercial impacts equivalent in value to days to weeks of production. Low level reputation damage requiring local management support to rectify | Stakeholder actions resulting in major operational/ commercial impacts equivalent in value to weeks to months of production. Reputation damage on a national level (~6 months), constraining future business activities due to prolonged stakeholder scrutiny | Stakeholder actions resulting in major and sustained operational/ commercial impacts equivalent in value to months to years of production. Reputation damage on an international (~1 year) or national (multiple years) scale |
| LEGAL AND REGULATORY COMPLIANCE |  |  |  |  |  | HUMAN RIGHTS |  |  |  |  |
| Non-compliance with agreements or laws with minimal impact and resolved via informal discussion or direct engagement | Breaches of agreements or laws requiring local management support to resolve via discussion or basic process steps | Breaches of agreements or laws resulting in low-level fines or payments | Breaches of agreements or laws or legal action resulting in fines, settlements or payments that are material; or having short term impact on operations in a single jurisdiction | Breaches of agreements or laws or sustained legal action resulting in fines, settlements or payments that are material, at an operating entity level or sanctions against individuals |  | Temporary and minimal impact on human rights of <10% of people in relevant group/s. Can be remedied with internal resources in 1-3 months | Temporary and minor impact on human rights of 10% - 30% of people in relevant group/s. Can be remedied with internal resources within 3-6 months | Temporary and medium impact on human rights of >30% of people in relevant group/s. May be able to remedy with internal resources within 6 months to 1 year | Substantial impact on human rights of <10% of people in relevant group/s. Will be difficult or potentially impossible to remedy. May rely on external resources and support and could take 1-3 years to remedy | Major and sustained impact on human rights of <10% of people in relevant group/s. Will be difficult or potentially impossible to remedy. Relies on external support and resources and could take > 3 years to remedy |