Procedure

Data and Records Management

[Enter Project Name]

| Document Number | Revision | Date |
| --- | --- | --- |
| RTPR-HSE-PRO-XXXX | Rev 0 | 30/06/2026 |

| Status | Name | Position | Signature |
| --- | --- | --- | --- |
| Originator | Ashleigh Phillips | [External] HSES Industry Partners |  |
| Reviewed | Kirsten Snyman | Snr Manager, CSP RioProjects |  |
| Reviewed | Matt Moroz | Snr Manager, HSES RioProjects |  |
| Approved | Greg Doyle | Vice President HSESC, SD&T |  |

Contents

0	How to Use This Document	3

0.1	Purpose of This Template	3

0.2	How This Document is Structured	3

0.3	Step-by-Step Completion Instructions	3

0.4	Pre-Issue Checklist	4

0.5	Document Relationships	4

1	Heading	6

Heading

INSTRUCTION: Read, action and delete this box before this procedure is issued. Delete the entire Section 0 before this document is submitted for review or approval. It must not appear in any approved version of this procedure.

0  How to Use This Document

This section explains the purpose of the template, how it is structured, the sequence for completing it and the checks required before it is issued. It must be read in full before any section of this document is completed. Delete Section 0 in its entirety before issue.

0.1  Purpose of This Template

This template supports the preparation of a project-specific Data and Records Management Procedure for projects delivered under an Owner-Led model. Under this model, Rio Tinto directly manages all project activities, and this procedure applies to all personnel on the project, including Rio Tinto staff and all contractor organisations.

This template is provided as a 90% draft. Fixed content reflects the minimum Rio Tinto requirement and must not be reduced. The remaining 10% covers role names, register locations, schedules and project-specific triggers, and must be completed by the project team before issue.

0.2  How This Document is Structured

This document contains four content types:

Fixed content is plain black text reflecting minimum Rio Tinto requirements. Fixed content must not be reduced, deleted or overridden.

[INSERT: placeholder text] appears in blue bold. Each placeholder must be replaced with accurate, project-specific information before issue.

Orange text marks specific who, what, when, or how detail included as a best practice suggestion. The project team may retain, modify, or replace orange detail.

0.3  Pre-Issue Checklist

Before submitting this document for review or approval, confirm all items below are complete, then delete this checklist together with the rest of Section 0.

| Check | Complete? |
| --- | --- |
| Cover page is complete including document number, revision, date and signatories | ☐ |
| All [INSERT:] placeholder text has been replaced with project-specific information | ☐ |
| All instruction boxes have been read, actioned and deleted | ☐ |
| All role titles match the actual project organisational structure | ☐ |
| All system and register locations are confirmed and inserted | ☐ |
| All workshop and meeting dates are confirmed against the project programme | ☐ |
| Related procedures in the References section are issued or being issued concurrently | ☐ |
| Section 17 (Source Requirements Traceability) will be deleted before final issue | ☐ |
| Section 16 (Project Localisation Edits) has been populated with all changes made during preparation | ☐ |
| Section 0 has been deleted in its entirety | ☐ |

1  Purpose and Scope

This section defines the purpose of this procedure, the project lifecycle phases within scope, and the obligations it establishes from project Execution through to Handover.

1.1  Purpose of This Document

This section states the purpose of this procedure and the requirements it establishes for the project.

This procedure defines requirements for managing HSESC data and records — from creation through to secure retention, accessibility, and disposal — ensuring that the information generated by the project management system is reliable, defensible, and available for the purposes of assurance, regulatory compliance, and learning.

1.2  Scope of This Document

This section defines which activities and lifecycle phases are governed by this document.

This procedure applies to all Rio Tinto project personnel and all contractor organisations performing work under an Owner-Led project. It governs data and records management from project Execution through to Handover.

[INSERT: scope qualifications] — note any activities, phases, or locations excluded from this procedure's scope

2  Roles and Responsibilities

This section defines the responsibilities for all project roles relevant to this procedure, covering the Rio Tinto project team and all contractor organisations. Responsibilities are aligned to governance, oversight, assessment execution, reporting, and control verification.

| Responsibilities | Company | Contractor | Section |
| --- | --- | --- | --- |
| Project Management |  |  |  |
| Holds overall accountability for project compliance with this procedure and approves this procedure and any material amendment. | ✓ |  |  |
| Accepts residual risk at the highest risk class level and authorises continuation where escalation is required. | ✓ |  |  |
| [INSERT: add further responsibilities as required] |  |  |  |
| HSE/CSP Management |  |  |  |
| Maintains and implements this procedure and confirms all activities meet its requirements before work proceeds. | ✓ | ✓ |  |
| Reviews and approves all required assessments, plans, and registers produced under this procedure. | ✓ | ✓ |  |
| Reports performance against this procedure at the agreed project HSESC performance meeting. | ✓ | ✓ |  |
| Reviews performance data, identifies trends, and incorporates systemic findings into corrective action programmes. | ✓ | ✓ |  |
| [INSERT: add further responsibilities as required] |  |  |  |
| Frontline Supervision |  |  |  |
| Ensures work crew compliance with this procedure before and during all relevant task executions. | ✓ | ✓ |  |
| Stops work when the requirements of this procedure cannot be met and notifies the HSESC Manager. | ✓ | ✓ |  |
| Confirms all personnel under their supervision are trained and competent before commencing relevant activities. | ✓ | ✓ |  |
| [INSERT: add further responsibilities as required] |  |  |  |
| All Project Personnel / Workers |  |  |  |
| Complies with the requirements of this procedure in all relevant work activities. | ✓ | ✓ |  |
| Reports any non-compliance with this procedure immediately to their supervisor. | ✓ | ✓ |  |
| [INSERT: add further responsibilities as required] |  |  |  |

3  Purpose and Scope

This section defines the purpose of this procedure, the data and records management requirements it establishes, and the project lifecycle phases and domains within scope.

3.1  Purpose of This Document

This section states the purpose of this procedure, the standards it operationalises, and the requirements it establishes for the project.

This procedure meets the following purpose requirements:

This procedure establishes the data and records management requirements for the project by:

Defining data quality and validation requirements for all HSESC and environmental data produced or held by the project.

Establishing data ownership and authorised storage requirements to ensure all project records are held on Rio Tinto systems and are accessible for the life of the project.

Setting the record retention schedule by category, including minimum retention periods and the authority for approving early disposal.

Defining community data privacy requirements consistent with the RT Data Privacy Standard.

Establishing the records disposal process for records that have reached the end of their retention period.

This procedure applies to all HSESC, environmental, community, and operational records generated during the execution, commissioning, and handover phases of the project. Document types subject to retention requirements are defined in the Document Control Procedure, RTPR-HSE-PRO-0010. Legislative retention obligations are governed by the Legal Requirements Procedure, RTPR-HSE-PRO-0001.

3.2  Scope of This Document

This section defines which data categories, record types, and lifecycle phases are governed by this procedure.

This procedure governs the following scope requirements:

This procedure applies to:

All HSESC data and records generated from project execution through to handover and post-closure where legacy environmental obligations exist.

Environmental monitoring datasets, community engagement records, incident investigation records, training and competency records, geotechnical and tailings monitoring data, and all other record categories defined in the retention schedule at Section 4.

All Rio Tinto staff, contractor organisations, and service providers who generate, hold, or access project HSESC data and records.

Records generated before the execution phase are treated as project documents and reviewed in accordance with this procedure. At project handover or closure, records are transferred or disposed of in accordance with Section 5 of this procedure.

4  Data Quality and Validation

This section defines the requirements for data quality, validation, and assurance that apply to all HSESC and environmental data produced or held by the project.

4.1  Data Quality Requirements

This section defines the minimum quality standards that all HSESC and environmental data must meet before use or storage.

All environmental and HSESC data produced or held by the project must be validated, accurate, current, and defensible, consistent with the RT Environment and Nature General Requirements Standard. Where data is used to support regulatory submissions, environmental impact assessments, or management decisions, accredited laboratories must be used for sample analysis.

The HSESC Manager ensures that data assumptions, limitations, and uncertainty are documented at the point of data collection or analysis and retained with the dataset. This documentation accompanies the dataset throughout its retention period and is available to reviewers and auditors on request.

The following minimum data quality standards apply to all HSESC and environmental datasets:

Data is collected using methods appropriate to its intended use and proportionate to the sensitivity of the data.

Data assumptions, limitations, and uncertainty are documented and stored with the dataset.

Accredited laboratory analysis is used where required by applicable standards or regulatory obligations.

Data is reviewed against the previous reporting period as part of annual analysis to identify trends, anomalies, or data gaps.

4.2  Data Quality Assurance and Control

This section defines the QA/QC programme, sampling standards, and validation steps that apply to HSESC data collection and management.

The project implements a data quality assurance programme with defined QA/QC protocols, sampling standards, and validation steps, consistent with IFC PS1 §22. The programme is proportionate to the sensitivity of the data and its intended uses, and is documented in the project data management plan referenced below.

The data quality assurance programme defines:

QA/QC protocols for each data category, including environmental monitoring, community data, health and safety metrics, and geotechnical and tailings monitoring data.

Sampling standards and validation steps applied before data is entered into the authorised storage system.

Roles responsible for data validation at the point of collection and at the point of storage.

A data quality non-conformance process that records identified data errors, corrective actions taken, and the revised dataset.

[INSERT: project_data_management_plan_reference]

Annual data analysis and interpretation is the minimum required frequency. The HSESC Manager is responsible for ensuring annual analysis is completed, documented, and stored with the relevant dataset. Where monitoring programmes operate on a more frequent cycle, analysis frequency matches the monitoring cycle.

4.3  Tailings and Geotechnical Monitoring Data

This section defines the additional data quality requirements that apply to tailings and geotechnical monitoring data to support independent verification.

Data used for tailings and geotechnical monitoring must be collected, validated, and stored in a manner that supports independent verification and long-term accessibility, consistent with TSM Tailings Management Protocol Indicator TM3. The collection, validation, and storage process for tailings monitoring data is documented and made available to the independent review engineer on request.

The following requirements apply specifically to tailings and geotechnical monitoring data:

Data is collected using instruments and methods that have been calibrated and are traceable to recognised standards.

Validation is completed before data is entered into the authorised storage system, and the validation step is recorded.

Data is stored in a format that supports long-term accessibility and retrieval beyond the operational life of the facility.

The full dataset, including raw data, validation records, and analysis outputs, is available for independent review at any time.

5  Data Ownership and Authorised Storage

This section defines who owns project HSESC data and records, where authorised storage systems are located, and the access and confidentiality requirements that apply.

5.1  Data Ownership

This section establishes that all project HSESC data is owned by Rio Tinto and defines the obligations this creates for contractors and service providers.

All environmental and HSESC data generated in connection with this project is owned by Rio Tinto, consistent with the RT Environment and Nature General Requirements Standard. Data ownership does not transfer to contractors or service providers at any point. Where a contractor or service provider generates data on behalf of the project, that data must be transferred to an authorised Rio Tinto system before the contractor or service provider demobilises.

The following data ownership obligations apply to all contractors and service providers:

Project HSESC data must not be held solely on contractor or service provider systems at any time.

All raw data, validated datasets, analysis outputs, and associated metadata must be transferred to the authorised project system within the timeframe specified in the relevant contract or subcontract.

The project HSESC Manager verifies data transfer at demobilisation by confirming receipt in the authorised system before the contractor's final payment is processed.

[INSERT: contractor_data_transfer_timeframe]

5.2  Authorised Storage Systems

This section defines the authorised systems for storing each category of project HSESC data and records.

All project HSESC data and records must be stored on authorised Rio Tinto systems in a format that ensures long-term integrity and accessibility, consistent with the RT Environment and Nature General Requirements Standard and IFC PS1 §22. Storage on personal drives, personal email accounts, or non-authorised third-party systems is not permitted.

The authorised storage systems for this project are defined in the table below. The project team must confirm these systems before this procedure is issued and update this section if systems change during the project lifecycle.

Table 1: Authorised Data Storage Systems

| Record Category | Authorised Storage System | System Owner / Administrator |
| --- | --- | --- |
| HSESC management records (general) | [INSERT: system name and location] | [INSERT: role] |
| Environmental monitoring datasets | [INSERT: system name and location] | [INSERT: role] |
| Community engagement and stakeholder records | [INSERT: system name and location] | [INSERT: role] |
| Incident investigation records | [INSERT: system name and location] | [INSERT: role] |
| Training and competency records | [INSERT: system name and location] | [INSERT: role] |
| Geotechnical and tailings monitoring data | [INSERT: system name and location] | [INSERT: role] |

PROJECT COMPLETION — AUTHORISED STORAGE SYSTEMS: Define the authorised data storage platforms for this project. Confirm which system holds HSESC management records, which holds environmental monitoring data, and which holds community engagement records. Each system must be a Rio Tinto-controlled platform. The procedure requires authorised systems — the project defines which systems those are.

Monitoring data and management records are retained for the life of the project and beyond where legacy environmental obligations exist, consistent with IFC PS1 §22. The retention periods for each record category are defined in Section 4 of this procedure.

5.3  Community and Personal Data Privacy

This section defines the privacy requirements that apply to community, stakeholder, and personal data held by the project.

Community, stakeholder, and personal data is managed in compliance with the RT Data Privacy Standard, consistent with the RT CSP Standard — Data Privacy. Appropriate access controls and confidentiality protections are applied to all personal and community data held by the project. The authorised storage system for community engagement records is defined in Table 1 above.

The following requirements apply to all community, stakeholder, and personal data:

Personal data is collected only for a defined purpose and is not used for purposes other than those for which it was collected.

Access to personal and community data is restricted to personnel with a legitimate project need, as defined in the access control matrix at Section 3.2.

Community members are informed of how their data will be used, stored, and protected at the time of collection.

A data privacy incident (including unauthorised access to personal data) is reported to the HSESC Manager within 24 hours of discovery and managed in accordance with the RT Data Privacy Standard.

5.4  Access Rights and Confidentiality Classification

This section defines the information classification system and access control requirements for all HSESC data and records held by the project.

All HSESC data and records held by the project are classified by sensitivity level. Access rights are defined by role for each classification. The project access control matrix documents the classification of each record type and the roles authorised to access it.

Table 2: Information Classification and Access Controls

| Classification | Description | Example Record Types | Access Control | Project-Specific Access Roles |
| --- | --- | --- | --- | --- |
| Public | Information approved for release to the public or affected communities, consistent with IFC PS1 §35 disclosure obligations. | Environmental and social monitoring reports; community grievance process summaries; project environmental commitments register. | No restriction after approval for release. Approval authority defined in Document Control Procedure RTPR-HSE-PRO-0010. | [INSERT: role responsible for approving public release] |
| Project-Restricted | Information for use by project personnel only and not for external distribution without authorisation. | HSESC management plans; incident investigation reports; risk registers; inspection records. | Accessible to all project personnel (Rio Tinto and contractors) with a project system account. | [INSERT: system access group or role] |
| Commercially Confidential | Information whose disclosure could cause commercial harm to Rio Tinto or a third party. | Contractor commercial data; design documents marked confidential; cost and schedule data. | Restricted to Rio Tinto staff and nominated personnel with a specific need. Requires HSESC Manager approval for contractor access. | [INSERT: role and approval process] |
| Personal / Medical | Personal information and health data about individuals. | Medical surveillance records; health assessments; personal incident injury records; community member personal details. | Restricted to the occupational health provider, the relevant HR function, and the HSESC Manager. Not accessible to line supervisors or other project personnel without individual consent. | [INSERT: role and system with access] |

PROJECT COMPLETION — INFORMATION CLASSIFICATION: Define the project records classification system for each record type listed in Table 2. Confirm which record types are public, project-restricted, commercially confidential, or personal/medical. Define the access controls and the roles authorised to access each classification. The project must document this before the procedure is issued.

Environmental and social monitoring reports are disclosed to affected communities in a manner and format that is accessible and understandable, consistent with IFC PS1 §35. The HSESC Manager confirms the disclosure format is appropriate for the community before reports are released and retains a record of all disclosures made.

6  Record Retention Schedule

This section defines the minimum retention period for each record category, identifies the authority for approving early disposal, and notes where project-specific requirements exceed these minimums.

6.1  Minimum Retention Periods by Record Category

This section sets the minimum retention periods applicable across all record categories generated by the project.

Minimum retention periods are defined for each record category in Table 3 below. Where legislative retention obligations under the applicable jurisdiction exceed the minimum periods in this table, the longer period applies. Legislative obligations are identified and maintained in the Legal Requirements Procedure, RTPR-HSE-PRO-0001. The project must confirm in Table 4 any project-specific retention requirements that exceed the minimums stated here.

Table 3: Minimum Record Retention Schedule

| Record Category | Minimum Retention Period | Retention Trigger | Notes |
| --- | --- | --- | --- |
| Electrical equipment inspection records | 5 years | Date of inspection | Retain all inspection records for installed equipment. Where equipment is replaced, records for the replaced equipment are retained for 5 years from the date of removal. |
| Incident investigation records | Per incident classification and applicable legislation | Date of investigation closure | Refer RTPR-HSE-PRO-0001 for legislative obligations by jurisdiction. Fatality and permanent disability records are retained for the life of the asset as a minimum. |
| Explosives records | 5 years or life of mine, whichever is longer | Date of transaction or use | Includes acquisition, storage, use, and disposal records. Retain for life of mine where the site remains an active explosives user. |
| Environmental monitoring datasets | Life of asset | Date of data collection | Includes raw data, validated datasets, analysis outputs, and associated metadata. Retention continues beyond operational closure where legacy environmental obligations exist, consistent with IFC PS1 §22. |
| Training and competency records | Employment period plus 7 years post-employment | Date of employment end | Includes all training completion records, competency assessments, and certification records for the individual. Retain for the duration of employment and for a defined period after employment ends. |
| Community engagement records | Life of asset plus 10 years | Date of record creation | Includes grievance records, consultation records, and community data. Retain beyond asset life where legacy community obligations exist. |
| Geotechnical and tailings monitoring data | Life of asset plus 30 years | Date of data collection | Consistent with TSM Tailings Management Protocol Indicator TM3 long-term accessibility requirement. |
| [INSERT: additional project record category] | [INSERT: retention period] | [INSERT: trigger] | [INSERT: notes] |

PROJECT COMPLETION — RETENTION PERIODS: Confirm any project-specific retention requirements that exceed the minimum periods in Table 3, including requirements imposed by the host jurisdiction. Insert these as additional rows in Table 3 or in Table 4 below. The authority for approving early disposal must be confirmed before this procedure is issued.

Table 4: Project-Specific Retention Requirements Exceeding Minimum Periods

| Record Category | Minimum Period (Table 3) | Project-Specific Period | Basis for Extended Period (legislative or regulatory reference) | Approved By |
| --- | --- | --- | --- | --- |
| [INSERT: record category] | [INSERT: Table 3 minimum] | [INSERT: extended period] | [INSERT: legislative or regulatory reference from RTPR-HSE-PRO-0001] | [INSERT: role] |

The authority for approving early disposal of any record that has not reached its minimum retention period is the

[INSERT: early_disposal_authority_role] — Insert the role title authorised to approve early disposal of records (e.g., Project HSESC Manager with written concurrence from the Project Manager).

Early disposal approval must be documented in writing and retained as a permanent record of the disposal decision. Early disposal is not permitted where a legal hold, regulatory investigation, or litigation is in progress.

7  Records Disposal Process

This section defines the process for disposing of records that have reached the end of their retention period, including documentation, approval, and archiving requirements.

7.1  Disposal of Records at Retention Expiry

This section defines the steps, documentation requirements, and authority that apply when project records reach the end of their retention period.

Records that have reached their minimum retention period are not automatically deleted. The disposal process defined in this section must be followed before any record is destroyed or permanently removed from the project records system. The disposal authority for this project is the

[INSERT: records_disposal_authority_role] — Insert the role title authorised to approve records disposal at retention expiry (e.g., Project HSESC Manager with concurrence from the Project Manager and Records Management function).

The records disposal process requires the following steps to be completed and documented before any record is destroyed:

The records custodian identifies records that have reached or exceeded their minimum retention period using the authorised records management system.

The records custodian confirms no legal hold, active investigation, regulatory inquiry, or litigation applies to the records proposed for disposal.

The disposal authority reviews and approves the proposed disposal in writing before destruction proceeds.

Where records are to be transferred to a permanent archive rather than destroyed, the transfer is documented and the archive location is recorded.

The records custodian confirms disposal is completed using a secure method appropriate to the sensitivity of the record, including secure digital deletion for electronic records and secure destruction for physical records.

A disposal record is created for every disposal event and is retained as a permanent record. The disposal record is maintained even after the destroyed records no longer exist.

Table 5: Records Disposal Documentation Requirements

| Required Documentation Element | Detail Required | Retained By |
| --- | --- | --- |
| Records destroyed | Title, record number or identifier, record category, date range of records, and storage location at time of disposal. | [INSERT: role or system] |
| Disposal authority | Name and role of the person who approved disposal, and the date approval was given. | [INSERT: role or system] |
| Disposal date and method | Date disposal was completed and the method used (secure digital deletion; secure physical destruction; transfer to archive). | [INSERT: role or system] |
| Records transferred to permanent archive | Title, record number or identifier, record category, and the archive location and system to which the record was transferred. | [INSERT: role or system] |
| Legal hold confirmation | Confirmation that no legal hold, investigation, or litigation applied to the records at the time of disposal. | [INSERT: role or system] |

PROJECT COMPLETION — DISPOSAL AUTHORITY AND DOCUMENTATION: Define who can approve disposal of records at the end of their retention period and what documentation of disposal is required for this project. Confirm the system or register where disposal records will be retained and insert the relevant role titles in Table 5.

The records disposal log is reviewed by the HSESC Manager

[INSERT: disposal_log_review_frequency] — Insert the review frequency for the records disposal log (e.g., annually, at each project phase gate, and at project closure).

At project closure, all remaining records are reviewed against this retention schedule. Records that have not reached their retention expiry are transferred to the nominated post-project custodian or archive system before the project records system is decommissioned.

8  Roles and Responsibilities

This section defines the data and records management responsibilities for all project roles covering data quality, storage, access control, retention, and disposal.

Table 6: Data and Records Management Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Manager | Accountable for the overall integrity of the project records management system. Approves the records disposal authority and confirms resource is available to meet retention obligations through to project closure. |
| HSESC Manager | Responsible for implementing this procedure, maintaining the retention schedule, approving records disposal events, confirming data quality assurance protocols are in place, and reporting data management non-conformances. |
| [INSERT: Records Management role or function] | Responsible for administering the authorised records management system, managing access rights in accordance with Table 2, and maintaining the disposal log. |
| Environmental Lead | Responsible for the quality, validation, and storage of all environmental monitoring datasets, and for ensuring annual data analysis is completed and documented. |
| Community Relations Lead | Responsible for ensuring community, stakeholder, and personal data is managed in accordance with the RT Data Privacy Standard and stored in the authorised community engagement records system. |
| All Project Personnel (Rio Tinto and Contractors) | Responsible for storing all project records in the authorised systems defined in Table 1, not holding project data solely on personal or contractor systems, and reporting any data quality issues or unauthorised access to their supervisor. |

9  Definitions and Acronyms

The following terms are used throughout this procedure. Where a term is also used in other project HSESC procedures, the definition below applies consistently across the system.

| Term | Definition |
| --- | --- |
| HSESC | Health, Safety, Environment and Security Committee — the governance body responsible for overseeing HSESC management system performance on owner-led projects. |
| PRO | Procedure — a formal documented instruction that specifies the steps required to carry out a defined activity within the management system. |
| RTPR | Rio Tinto Projects — the organisational unit responsible for delivering owner-led capital projects within the Rio Tinto portfolio. |
| HSE | Health, Safety and Environment — the discipline encompassing the identification, assessment and control of risks to people and the natural environment arising from project activities. |
| RT | Rio Tinto — the parent company and controlling entity under whose standards, requirements and governance framework all owner-led project activities are conducted. |
| DMS | Document Management System — the authorised electronic platform used to store, version-control, retrieve and manage all project documents and records. |
| QA | Quality Assurance — the planned and systematic activities implemented to provide confidence that records and data meet defined quality and accuracy requirements. |
| QC | Quality Control — the operational techniques and activities used to verify that individual data entries and records satisfy specified criteria before acceptance into the authorised storage system. |
| EDMS | Electronic Document Management System — an IT-based system providing controlled storage, indexing, access management and audit-trail functionality for electronic records. |
| KPI | Key Performance Indicator — a measurable value used to evaluate the effectiveness of data quality, record completeness and management system performance against defined targets. |
| SME | Subject Matter Expert — an individual with specialist knowledge in a specific technical or regulatory domain who provides authoritative guidance on data classification, quality or retention requirements. |
| IM | Information Management — the discipline concerned with the collection, organisation, storage, maintenance, retrieval and distribution of information and records across the project lifecycle. |
| RRS | Record Retention Schedule — a formal register that specifies the minimum retention period, storage location and disposal authority for each category of project record. |
| GDA | Governance and Data Assurance — the function responsible for reviewing data integrity, verifying compliance with authorised storage requirements and reporting non-conformances to project leadership. |
| PMT | Project Management Team — the collective group of Rio Tinto owner-led project personnel accountable for project delivery, including compliance with data and records management obligations. |
| WHS | Work Health and Safety — the legislative and regulatory framework governing the health and safety of workers, the obligations of which may generate records subject to mandatory retention periods. |
| ISO | International Organisation for Standardisation — the independent international body that publishes consensus-based standards, including those applicable to information management and records management systems. |
| PII | Personally Identifiable Information — any data that can be used to identify an individual, subject to specific access, storage and disposal controls under applicable privacy legislation. |
| RACI | Responsible, Accountable, Consulted, Informed — a matrix framework used to define and communicate the roles and responsibilities of personnel in relation to data and records management activities. |
| NCR | Non-Conformance Report — a formal record documenting any deviation from specified data quality, storage or retention requirements, triggering corrective action under the management system. |
| [INSERT: add project-specific terms] | [INSERT: definition] |

10  References and Source Information

This section lists the internal and external documents this procedure relies on. This section remains in the procedure once published. Where a referenced document is updated, this procedure is reviewed to confirm the reference remains current.

| Document | Reference | Type |
| --- | --- | --- |
| Document Control Procedure | RTPR-HSE-PRO-0010 | Internal procedure |
| Legal Requirements Procedure | RTPR-HSE-PRO-0001 | Internal procedure |
| Rio Tinto Risk Management Standard | RT Risk Management Standard | External RT |
| Rio Tinto Risk Management Standard — Appendix C, Section C-1 | RT Risk Management Standard Appendix C C-1 | External RT |
| Records Management — Concepts and Principles | ISO 15489-1:2016 | External framework |
| Information and Documentation — Document Management | ISO 30300:2011 | External framework |
| Rio Tinto Information Management and Technology Standard | RT IM&T Standard | External RT |
| Rio Tinto Data Governance Framework | RT Data Governance Framework | External RT |
| Rio Tinto Privacy Standard | RT Privacy Standard | External RT |
| Rio Tinto Projects HSESC Management System Manual | RTPR-HSE-MAN-0001 | Internal procedure |
| Work Health and Safety Act | WHS Act (jurisdiction-applicable) | External framework |
| Rio Tinto Group Standard — Internal Controls and Compliance | RT Internal Controls and Compliance Standard | External RT |
| [INSERT: further referenced document, where applicable] | [INSERT: reference] | [INSERT: type] |

11  Project Localisation Edits

This section captures the project-specific edits made to this document during preparation. This section stays in the document once published and is updated at each document revision. Record all additions, deletions, and wording changes from the original template.

Records of wording changes

| Description of the Change | Section |
| --- | --- |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |

Records of new content additions

| Description of the Change | Section |
| --- | --- |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |

Records of content removal

| Description of the Change | Section |
| --- | --- |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |
| [INSERT: description of change] | [INSERT: section] |

REMOVABLE SECTION — Source Requirements Traceability. Delete this entire section before the document is issued for approval. It must not appear in any approved version of this document. Table A records requirements addressed in this procedure. Table B records requirements not fully addressed, with written justification for each.

12  Source Requirements Traceability (DELETE BEFORE ISSUE)

12.1  Requirements Addressed in This Procedure

| Section | Source | Requirement | Status |
| --- | --- | --- | --- |
| [INSERT: section] | RT Standard RT Environment and Nature – General Requirements Standard | Requires all environmental and HSESC data to be validated, owned by RT, stored on authorised systems, with annual analysis and documented assumptions. | Full |
| [INSERT: section] | RT Standard RT CSP Standard – Data Privacy | Requires community, stakeholder, and personal data to be managed in compliance with the RT Data Privacy Standard with appropriate access controls. | Full |
| [INSERT: section] | RT Standard RT – Multiple Standards | Defines minimum record retention periods by category including electrical inspection records, incident investigation records, explosives records, environmental monitoring datasets, and training records. | Full |
| [INSERT: section] | IFC PS1 §22 | Requires a data quality assurance programme with QA/QC protocols, retention of monitoring data and management records for the life of the project, and proportionate validation steps. | Full |
| [INSERT: section] | IFC PS1 §35 | Requires disclosure of environmental and social monitoring reports to affected communities in an accessible and understandable manner consistent with applicable performance standard obligations. | Full |
| [INSERT: section] | TSM Tailings Management Protocol, Indicator TM3 | Requires that data used for tailings and geotechnical monitoring is collected, validated, and stored to support independent verification and long-term accessibility. | Full |
| [INSERT: section] | Appendix C C-4 §96.0.3 | Requires data records to be maintained, reviewed, and interpreted to a level of rigour that defends business reputation and meets external reporting commitments. | Full |
| [INSERT: section] | Appendix C C-4 §96.0.5 | Requires environmental information, communications, and system documents to be accessible by the project workforce in a format and location accessible to implementing personnel. | Full |
| [INSERT: section] | Appendix C C-4 §96.0.6 | Requires all geospatial and monitoring data to be provided in the correct local grid reference and in a format importable into Company spatial data management systems. | Full |

12.2  Requirements Not Fully Addressed in This Procedure

List any requirements from the external sources above that are not fully addressed in this document, with a specific written justification for each. Acceptable justifications: (a) the requirement is owned by a named standalone procedure cross-referenced here; (b) excluded by a specific business decision endorsed by project leadership, named here; or (c) addressed through an operational control outside this document, identified here.

| Requirement Not Covered | Source | Justification |
| --- | --- | --- |
| [INSERT: description of requirement not covered] | [INSERT: source and clause] | [INSERT: specific written justification] |